The Old Stables/Yr Hen Stablau Machynlleth

Business and Development Plan

2022-2025

Update 01/02/2023

Machynlleth Town Council

Yr Hen Stablau Machynlleth CIC

The Old Stables/Yr Hen Stablau Machynlleth

Business & Development Plan

Machynlleth Town Council

Prepared by Charlie Falzon and Shelagh Hourahane

Charlie Falzon Associates

Charlie Falzon & Shelagh Hourahane

Gwel y Garn

Tre’r Ddol

Ceredigion

SY20 8JS

Email: chuckenviro@gmail.co.uk

HEN STABLAU MACHYNLLETH OLD STABLES

BUSINESS & DEVELOPMENT PLAN

- Introduction

  - Setting the scene

  - Our proposal

  - Investing in the Old Stables

  - Progress to date

  - Objectives for ensuring the property’s future

  - Options and conclusion – towards the proposal

  - Feasibility study conclusions

- Context

  - Existing condition

  - Ecological context

  - Heritage context

  - Social and economic context

  - Planning, policy and legal context

- Scoping – other providers

  - Introduction

  - Canolfan Owain Glyndwr and Senedd-dy

  - Bowling club

  - MOMA Machynlleth

  - St Peter’s church

  - Leisure centre

  - Centre for Alternative Technology

  - Cafes and Pubs

  - The Plas

  - Other local groups and activities

  - Events and festivals

  - Case studies – issues and learning points

  - Conclusion – other providers

4.	Accommodating visitors

4.1	Visitor numbers and spending

4.2	Visitor profiles and seasonality

4.3	Occupancy rates by type of accommodation

4.4	Provision in and around Machynlleth

4.5	Predicting the future

4.6	Conclusion

5.	Engagement and involvement - ensuring inclusion

5.1	Introduction

5.2	Summary of engagement activities 2019-2020

5.3	Summary of engagement activities 2021-2022

5.4	Looking ahead – telling the story together

6.	Development programme

6.1	Overview and risk analysis

6.2	Build programme

7.	Finance

7.1	Revenue costs pre-start up

8.	Governance issues

8.1	Yr Hen Stablau Machynlleth CIC

Maps

Map 1 – Greenfield

Map 2 – Estate outbuildings

Map 3 – Old Stables location

Map 4 – Machynlleth LSOA

Map 5 – Machynlleth Conservation Area

Map 6 – Key organisations

Photographs’

Photograph 1 – Demolished ‘gothic’ wing

Photograph 2 – the Old Stables

Tables

Table 1 – Options appraisal

Table 2 – Lessons learned from other organisations

Table 3 – Expenditure [£millions] by 3-year averages for overnight GB domestic trips, international visits and tourism day visits

Table 4 – Overnight domestic GB trips [millions] and related expenditure [£millions] to Mid Wales - three-year annual averages

Table 5 – Average spend per overnight domestic [GB] trip [£] to Wales and Mid Wales – three-year annual averages

Table 6 – Volume of Overnight Domestic GB Holiday Trips (millions) by Lifestage to All Wales and Mid Wales – Annual Average 2017-2019

Table 7 – Volume of Overnight Domestic GB Trips (millions) by Type of Place Visited to All Wales and Mid Wales – Annual Average 2017-2019

Table 8 – Three-year annual average hostel bedspace occupancy rate [%] for all Wales and Mid Wales

Table 9 – Hostels and Bunkhouses. Bed occupancy by location

Table 10 – Programme running order 2022-2026

Table 11 – Risk analysis

Table 12 – Architect’s cost plan

Table 13 – Build programme disaggregated into projects

Table 14 – Architect’s cost plan disaggregated into projects

Table 15 – Ancillary equipment

Figures

Figure 1 – Welsh index of multiple deprivation

Figure 2 – Programme overview

Figure 3 – Floor plan

Figure 4 – Concept plan

APPENDED DOCUMENTS

Appendix 1 – Schedule of repair works

Appendix 2 – Hen Stablau Machynlleth Certificate of Incorporation

Appendix 3 – Land transfer and charge 2008

Appendix 4 – Community involvement and inclusion

Appendix 5 – Five-year financial forecast

Appendix 6 – Machynlleth venues/spaces

- Introduction

1.1	 Setting the scene

    - The Old Stables, otherwise known as the Kennels, are in the ownership of Machynlleth Town Council, having been donated as part of the Plas Machynlleth estate to the people of Machynlleth in 1948 by the 7th Marquess of Londonderry. Initially, ownership was vested in the hands of Machynlleth Urban District Council. Montgomeryshire Council took control of the property, probably in 1974, after which it passed into the ownership of Powys Council in 1996. Subsequently it was conveyed to Machynlleth Town Council in 2008.

    - The Old Stables was occupied by the last huntsman of the Machynlleth Hunt, and subsequently his daughter until her death in 2007.  It is worth noting that although many people refer to the property as the Kennels, these were actually located at Llynlloed, an adjoining property once part of the estate, at least as recently as the 1930’s [Foxhunter’s Yearbook 1930-31]. However, there are traces of what appear to be kennels in the grounds adjoining the Stables, probably no later earlier than the 1940’s.

1.1.1	In 2020 the town council produced a cost analysis and development plan, to run parallel with a feasibility study, supported by Arwain, and a project viability appraisal funded by the Architectural Heritage Fund [AHF]. The feasibility study was endorsed by Machynlleth Town Council [MTC] in July 2020, and the figures were updated during 2022.

    - A number of issues have since arisen. These include:

- significant increases in material and in labour costs, estimated at forty per cent between 2020 and 2022;

- changes in funding mechanisms, away from EU-based systems towards levelling-up, based on a mix of Westminster and Cardiff sources;

- increased pressures on local authorities to reform and rationalise services;

- the impacts of Covid, meaning that significant funds would be diverted towards recovery and sustaining existing programmes;

- changing patterns of spending behaviour as a result of economic pressures on households;

- increases in energy costs.

    - One impact of the Covid outbreak has been to stall the assumed timescales and logistics. Initially it was anticipated that the first visitors would be welcomed in the spring of 2024, but given the timescales entailed in applying for grants and for planning permission, it is likely that builders will not be appointed before the summer of 2024. Given that significant works affecting roosts can only take place in a tight timescale between mid-September and the end of October, and mid-March to the end of April, the roof of the building should perhaps be prioritised, and work commenced in September 2024.

    - We assume that applying and securing the necessary funds will take about twenty-four months. The planning process may take anything between three and six months.

    - Assuming that the building works will take over a year, we take our start-up time as January 2026. An updated GANNT chart can be found below [paragraph 6.1.5].

    - Considering the town council’s endorsement, and the above issues, it would seem logical to produce a single document that integrates and updates all three reports – namely this business and development plan. Business planning is an evolving process. This document is a snapshot of the process, and should be kept under review. A new business plan should be produced by 2025.

    - The purpose of this plan is:

- to describe the proposal and the objectives behind it

- to summarise progress to date

- to provide a social and economic context, that describes the community and its setting, and the operational context for the proposal

- to reiterate the opportunities and challenges to development, including asserting the need for the proposal

- to provide an update on the engagement process, and to demonstrate how we plan to increase the range of people involved in heritage

- to summarise the relevant policy and legal framework for development

- to describe the ecological and heritage context

- to describe the governance framework

- to consider the staffing element

- consider the financial aspects related to refurbishment and future use

    - A key issue for us has been a lack of integration between the wide range of initiatives either ongoing or proposed within the town, with the result that there may be duplication of effort and a degree of consultation fatigue. Furthermore, a perfectly good idea from a member of the community may be rejected as being unsuitable in a certain case, and may be lost because of a lack of co-ordination or dialogue across projects. A good example of this is the argument for social housing, to which the Old Stables is unsuited, which is not to say that social housing is not a desirable proposal elsewhere. It is critical that this proposal takes account of the other initiatives in the town as far as possible.

    - Section 1.2 of this chapter describes the progress to date, and section 1.3 summarises our overall objectives for restoration and management. We considered a number of options, which are described in section 1.4. Although it can still be read in its own right, the feasibility study has been superseded by this business plan. Section 1.5 summarises the feasibility study conclusions.

    - Chapter 2 provides a context for the programme, by summarising the current condition of the building, its ecological sensitivities, and its heritage interest. More broadly it describes the town’s social context and its economic situation, before providing a planning, policy and legal framework which may influence design and function.

    - A lot happens in Machynlleth. The range of interests and activities on offer is confusing, and there is a lack of co-ordination across these interests, so that potential synergies are lost and duplicated effort reduces efficiency and effectiveness. We have attempted to summarises some of these in Chapter 3 – influencing factors. Chapter 4 summarises the provision of accommodation for visitors to the area. It should be noted that the figures were valid in 2020. Some businesses may have ceased to operate in response to increased overheads. Figures will certainly have gone up since then. Therefore, these figures should be treated with caution, and are provisional. We highlight our assumptions and uncertainties in sections 4.4.and 4.5.

    - A key element of the programme is engagement and inclusion. This has been ongoing since the very beginning of the effort to renovate the Stables. Chapter 5 describes the progress made to date in engaging with local business interests, the community and with the general public. It highlights some of the challenges in responding to people’s ideas, and in bringing forward proposals for people’s consideration. It is in three parts – engagement leading to the conclusion of the feasibility study [2019-2020]; engagement during the first development phase [2021-2022]; and a proposed programme of engagement during the second development phase [2023-2024].

    - Chapter 6 focuses on our proposals to develop the programme, together with an analysis of risks, costs and a programme timescale. The plan concludes in Chapter 7 with a summary of income and expenditure, estimating that the programme is likely to run at a loss in the first three years, thereafter coming into profit, provided our assumptions are correct in this uncertain world. A five-year income/expenditure projection is appended to the plan.

    - We will ensure that we will:

- Guarantee the protection of this valuable but endangered building for generations to come

- Develop our proposals to the highest environmental standards possible

- Provide opportunities to individuals for the development of practical skills in environmental and heritage conservation during the refurbishment phase

- Ensure that the proposal meets the standards set by Cadw in conserving the heritage values of the Old Stables and its surroundings

- Ensure that the proposal meets the requirements of NRW in protected species, and enhance the biodiversity potential of the building

- Work with locals, including the hard to reach, to identify stories that can be told about the Old Stables, the Plas and its links to the town, so that the area will be a better place to live in and to visit

- Ensure that any proposal provides economic and social benefit to the people of Machynlleth by providing accommodation to enable visitors to access facilities and entertainment in the town

- Ensure that the accommodation provides for a wide range of people, including those who are disadvantaged and who have a ‘protected characteristic’

- Ensure that the Old Stables contributes to the wider heritage offer of the town and the wider area by promoting the use of the park for recreation, linking in with other heritage providers in the town

  - Our proposal

    - Our proposal is to convert the Old Stables/Hen Stablau to provide attractive affordable accommodation that will cater for as wide a range of visitor needs as possible. The building will be developed to provide a 36-bed facility, configured flexibly so that entire units can be let as family, group or individual units, including an accessible unit for people with physical disabilities.

    - This will entail, in the first instance, the complete renovation of the roof and walls, and to restore key features such as the bell tower and clock. Important features such as the horse stalls, and roof timbers will require careful conservation work to protect them whilst configuring the space.

    - An opportunity will be taken to protect and enhance important seasonal bat and bird habitats and to promote awareness of their value through the use of interpretive media.

    - The building will require significant works to ensure that a high environmental standard is incorporated, through the use of appropriate materials and the best technology that can be afforded.

    - The coach wing will be made available for a wide range of community and public activities and events, including workshops provided by local and other makers.

    - Groundworks to the yard and curtilage will reinforce links to the Plas, the park and into the town. The Old Stables will act as a guidepost to other facilities, opportunities and providers in the town and surrounding area.

    - Partnerships will be formed with other heritage interests to raise the profile of Machynlleth’s historic significance. In other words, the Old Stables will not simply be an accommodation provider, but will use interpretation to make links to the town’s history and to wider area.

  - Investing in the Old Stables

    - It is hoped that this business plan will present a convincing case for the proposals. There are many drivers, as explained below, but an important argument has been made in the Machynlleth Town Investment Plan [November 2022 draft], reflecting the Powys Council Corporate Improvement Plan [Vision 2025]. The latter plan sets out five corporate objectives, of which four are particularly relevant to the proposal, namely:

- Support employment retention and growth

- Support the social economy

- Contribute to sustainability and the environment

- Support the visitor economy

    - The Machynlleth Investment Plan has identified three local priorities for the town. Priority 1 is described as ‘Great place to visit, stay and explore’.

A key project/initiative under this priority is to increase provision of visitor accommodation, and bringing the Old Stables back into use as visitor accommodation is specifically cited as a key activity. Another initiative under this priority is to increase the number of festivals and events and to attract visitors and raise profile of the town. Catering for such a priority will require an increase in visitor accommodation in the town.

    - Other references in the investment plan include establishing the town “as a key destination for active tourism”; “increased footfall and length of stay”; “a refreshed and attractive townscape”.

    - Most tellingly, however, is the chart that links the bringing back of this “Historic derelict building to economic use…” to “increased overnight stays with resulting increase in spend locally supporting local employment.”

  - Progress to date

    - The feasibility study and parallel work were commissioned in November 2019. As well as the study itself, and the reports produced in section 1.1.1, an initial structural survey was carried out. This was somewhat hampered by the dangerous condition of stairs and floorboards, which prevented a comprehensive and detailed analysis. At the same time, an asbestos survey was produced. In order to arrive at its conclusions, the feasibility study engaged with a number of interests. This included face to face discussions during market days; Facebook entries under the flag of the Town Council; door to door discussions with local businesses; and a distribution of fliers highlighting the programme and key issues. A key result of the study was the production of an architectural concept, as shown below [paragraph 6.2.4].

    - The Covid restrictions prevented further progress, and it was not until March 2022 that a new phase of work was commissioned. Since that time further progress has been made. A Community Interest Company [CIC] has been established. This is currently dormant, since its capacity to meet liabilities is constrained at present. Eventually it will manage the property under lease from the town council. Costs have escalated significantly since 2020, which has necessitated an update of the feasibility study, and a revision of the five-year income/expenditure forecast. The build costs have likewise been revised. The purpose of the feasibility study was to provide confidence in the viability of the agreed proposal. To an extent, its job is concluded, and it would now be more appropriate to produce a business and development plan, bringing together the work done to date and providing a platform for the next phase.

    - A number of funding avenues are being explored. An Expression of Interest has been submitted to the Heritage Lottery Fund, and we have been invited to apply for development funding. The funding of a number of community and town centre regeneration programmes is underway. Discussions are ongoing with the principal partners in Powys Council and in Welsh Government, under the Transforming Towns Initiative. Discussions have taken place with other funding partners including the Architectural Heritage Fund and the Lottery Community Fund. It is anticipated that applications will be made during 2023. An Expression of Interest has also been made to Cadw for refurbishment to the external structure, a critical first step in the renovation work. Should this proceed, it is expected that fifty per cent match funding will be required.

    - Two further studies have been commissioned, namely an ecological survey and a Heritage Impact Assessment [HIA]. The first of these is an initial site survey, which has confirmed the presence of a number of bat species. Assuming that funding is in place, an emergence survey has been commissioned for the Spring of 2023. The HIA will probably require regular revision as new information emerges and as the technical aspects of architectural concept are developed. The structural survey will likewise require revision once urgent internal repairs are carried out.

    - Significant engagement has continued, focusing on the heritage aspects of the property, as well as confirming public support for the concept, through face-to-face discussions at events, and poster displays at the Plas and in other locations. Discussions have taken place with a range of professionals in promoting the concept. These include representatives from Cadw and the Architectural Heritage Fund, experts in conservation architecture, tourism providers and Camad, the volunteer centre for the Dyfi Valley.

    - Negotiations have been concluded around the legal charge [see Appendix 3] on the property, imposed by Powys Council at the time of transfer of the property to the town council in 2008. This revolves around the value of the property on gaining planning permission, and/or on transfer of the property to a third party. It is worth noting that the property has been valued at £150,000 prior to gaining planning permission, and £200,000 on gaining permission. The relevant Powys Councillor has directed that the legal charge be waived, and a process is underway to release the Town Council from this burdensome charge. However, it is possible that should the property be sold to a third party, Powys council will require the Town Council to honour the charge.

    - Finally, a grant has been secured from the Architectural Heritage Fund to carry out urgent repairs to the property, subject to the town council’s commitment to securing the property from further deterioration and vandalism and to contribute a proportion of the costs. A schedule of repair work with accompanying diagrams can be found in Appendix 1.

  - Objectives for ensuring the property’s future

1.5.1	In February 2020, it was agreed among a group of key stakeholders that the objective of the undertaking is:

‘…to restore this historic building as a community asset for the benefit of the people of Machynlleth, ensuring that:

- It reinforces the town’s social and environmental fabric

- It adds value to the town’s economy

- It supports the health and wellbeing of the community and of visitors

- It retains the building’s architectural integrity

- It generates sufficient income to sustain itself into the future

‘…to restore this historic building as a community asset for the benefit It generates sufficient income to sustain itself into the future

  - Options and conclusion – towards the proposal

Table 1: options appraisal

Feedback from the engagement process threw up a number of options, which were discussed in two workshops with interested parties. The conclusions of those discussions were tabulated:

|  | Option | Analysis | Outcome/Issues | Conclusion |
| --- | --- | --- | --- | --- |
| A | Do nothing | The building will continue to deteriorate. It will become very unsafe and will have to be demolished. Town Council may have to pay to stabilise it. | Loss of historic building to the town. Loss of a valuable resource for community. Significant cost to Town Council. Loss of potential income to the town. | Not an option |
| B | Sell | Building will be sold off to a developer. | Building will be demolished. Loss of an historic attraction. Loss of capital to Machynlleth Town. Town Council may only have 10% of sale income. Powys CC could retain 90%. | Not desirable |
| C | Social housing | Work with a social housing developer to refurbish and provide 5 or 6 units for rent. | Mid Wales Housing was approached in 2013 with a proposal. It was not seen as a feasible venture. Listed Building concerns and returns on investment not achievable. | Not feasible |
| D | Accommodation – basic | Option to provide more bed spaces. Mainly attract group bookings. Could have a seasonal impact on bookings – less low season Less attractive to middle age group (25-40) and to older people. | Could succeed financially. Other places nearby provide this type of accommodation. Could undermine their income. Might not provide type of accommodation sought by perceived market e.g. event attendees, walkers and mountain bikers. Would be less attractive as an additional draw for visitors to the town. Might not bring in so much out-spend to other town businesses. | Possible but not the best option? |
| E | Accommodation – higher end | Less bed spaces but better facilities with more flexibility. Attractive to middle age group and to older people and families. Potential for conference and workshop/course accommodation. | Should succeed financially. Should attract visitors with higher spend power which will benefit the town in general. Complementary to idea of running residential courses. | Significant potential. Reflects the character of the building. Best option. |
| F | Rent out office spaces | Office space would leave less space for accommodation. The demand for office space isn’t proven. Would depend on a regular and continuing demand. | Less easy to market the overall facility. Might be in competition with the Plas. Other spaces in the town might be better suited. Need for a town-based survey of demand. | Not a good use of the space? |
| G | Community kitchen | There is a sector that has an interest in this idea but there isn’t firm evidence of extent of demand. Would be difficult to combine with use of kitchen space for residents and for occasional courses. | This idea needs further research to verify demand and precisely how it would be used. The idea should be part of a town wide assessment of business needs and the use of redundant or under-used spaces. | Could be compatible. But not enough space? |
| H | Exchange/repair space | There is a sector that has an interest in this idea but there isn’t firm evidence of extent of demand. Repair workshops are run in the town and it isn’t clear if there would be demand for a permanent space. Repair and share projects would both need quite extensive space and a paid person to manage and maintain. | This idea needs further research to verify demand and precisely how it would be used. The idea should be part of a town wide assessment of business needs and the use of redundant or under-used spaces. There wouldn’t be sufficient space at the Old Stables to have a permanent workshop as well as a viable accommodation offer. | Probably not appropriate. |
| I | Cultural activities | Machynlleth already has a range of good and varied spaces for cultural events. The communal space would be a valuable additional venue for events such as the Comedy Festival and Gwyl Pethau Bychain. Opportunity to interpret and tell the story of the building and to link with that of other venues around the town. | Important to avoid competition with existing spaces. Advantage of having an intimate space that could be used for limited activities, including those linked to courses at the Stables. Key venue in a town-wide interpretation project. Would form part of the tourism offer for Machynlleth. | Compatible, desirable. |
| J | Workshops/courses | There is evidence for a demand for day and residential courses held in attractive venues. The combination of accommodation and a flexible workshop space is an advantage. There are local people with skills who would welcome the opportunity to offer courses. | CAT runs a full programme of courses, some of which are residential. It would be important to complement rather than to compete. Courses in low season periods would boost use of the bed spaces. Opportunity to increase economic advantage to the town and specific businesses. | Compatible, desirable. |
| K | Pony trekking centre | An historic connection with horses could make this idea attractive. The Cambrian Mtns is an ideal and probably underused trekking area. There are no existing trekking businesses in the Machynlleth area | Stabling & managing horses would not mix with accommodation/ food because of health/hygiene issues. Horses need a lot of space and open ‘turn-out’ space – fields. An unsuitable space for a new business to start up. Uncertainty about the demand – takes time to build. | Incompatible, though attractive. |
| L | Family celebrations/ weddings | There is a demand for unusual heritage venues for family events/weddings. The Stables could offer a Victorian theme or simply an attractive space. The communal area plus the courtyard space would be well-suited to this type of event. Catering could be offered in conjunction with the Plas café or another caterer. | Most other suitable venues are outside the town. The Stables would not be competing with other town centre venues. Appropriate for celebrations when accommodation for a largish group is required. Provides an opportunity for local catering business. | Compatible, desirable. |

    - It concluded that some options were not financially viable at this location, although they were potentially of significant community value. In carrying out a scoping analysis of other buildings and enterprises in the area, it concluded that some these options could be housed more appropriately in other places within the town.

1.6.3	We also considered the above proposals based on a number of criteria – these were:

- Financial return

- Attractiveness to visitors

- Community opportunity

- Employment opportunity

- Risk and adaptability to change

- Funder support

- Conservation of heritage values

- Political acceptability and support

- Cost

|  | A | B | C | D | E | F | G | H | I | J | K | L |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |  |  |

1.6.4	Although the options to have a community kitchen [G] and to host a share and repair 	space [H] are attractive, we are aware that better spaces are or could be available elsewhere. Option B has been rejected. Although the town council attempted to sell previously, they were unsuccessful, and it appears that the town would retain just ten per cent of the sale price. In fact, the town council attempted to sell to a housing association, which was reluctant to take up the offer because of the high investment needed and the poor returns on social rented property [C]. The pony trekking option [K] has also been rejected, since it would entail a high degree of risk with considerable start-up costs, and it would be unlikely to attract grant support as the case for demand is not proven. Finally, the 	option to rent space out [F] is rejected on the grounds that there is not a proven need. Our understanding is that such space is widely available and there is insufficient demand.

1.6.5	We believe that options I, J and L are compatible with each other, but they would not return sufficient income, and would not in themselves justify the cost of restoration. However, combined with visitor accommodation [D or E] we believe that a case can be made for them. Of all the options, E is likely to optimise returns [see paragraph 	6.7.6]

    - The coach house wing, for instance, could be managed as a flexible space to provide for meetings and workshops. The building is highly photogenic and would be attractive	for events such as weddings. There is the potential to use the kitchen to develop cooking skills, although not for commercial production. These could be perfectly compatible with the main use of the building. These have the advantage of engaging 	with the community. The grounds also offer an opportunity for growers and gardeners to contribute, and for them to be used as a learning/training resource.

    - Machynlleth has the advantage of offering a wide range of opportunities, being both coastal and inland in character. It is situated on the Wales Coast Path, as well as on the Glyndwr Trail. It occupies a space between significant areas of upland to the north, east and south, and is situated at the western end of the narrowest part of Wales, bringing it relatively close to Shropshire. It is also at the rail junction between Birmingham and the Cambrian Coast. Given the increasing overall upward trend in ‘lodge’ type occupancy, and in the development of local events, the town is in a particularly good position to offer good quality accommodation of this sort.

    - There are a number of websites that promote the Wales Coast Path, and provide information on accommodation. They seem to indicate that there is generally a lack of suitable accommodation of the type envisaged by this study. One such website for instance identifies just four facilities.

    - There has been a shift away from basic provision towards comfort. This is perhaps partly because erstwhile steady incomes from schools, local authorities and youth organisations have dried up, and some organisations, such as the Youth Hostels Association, have sought new markets. We have learned from our visits to other operators that well-designed accommodation will win us business. High standard facilities will help to attract similar ‘grey pound’ markets.

    - The feasibility study conclusion was that a range of comfortable units for visitors, combined with a community-use/workshop facility in the coach house would be feasible. Providing space for celebrations such as weddings and group events would also be feasible where this did not undermine similar existing businesses.

    - The most recent architect proposal suggests 36 beds in 11 units, mainly en-suite, with an option to house a manager in one of the units. The proposal is for a flexible system that would allow for individual beds or bunks to be provided, or for family units, and includes space for people with access challenges.

    - The proposal also suggests using the large vaulted area as a kitchen/lounge/ dining area for and as a space for teaching or workshops.

  - Feasibility Study Conclusions

    - The feasibility study concluded that this important historic building should not be allowed to deteriorate further, and that its refurbishment is a matter of some urgency. It also concludes that selling the building, which has already been attempted, is not a good option. There is a strong consensus among those people consulted for its retention and renovation.

    - It recommended that a new legal entity is required to drive the programme forward. This should be a company limited by guarantee, focussing on the redevelopment as a discrete programme set apart from the day-to-day business of the town council, and to allow future trading.

    - The study argued that providing a good quality, relatively inexpensive flexible lodge that could offer individual units would be financially viable in the medium term, and would provide a positive financial return on investment in the medium to long term. However, the study recognised that there will be a lag between starting up and achieving the numbers that would make for a profitable enterprise, and stressed the need for a financial buffer on the revenue side for the first three years, on a diminishing scale.

- Context

2.1	Existing condition

    - The building has stood empty at least since 2007, and is deteriorating. It has suffered from vandalism, and although it is relatively robust at this time, this situation cannot continue. The building is structurally dangerous in parts, and constitutes a potential health hazard. Windows have been broken, allowing the rain to penetrate. Lead has been stolen, as has some copper wiring and plumbing.

    - The asbestos report summarises the condition of the building:

“… in very poor condition, a lot of areas where access is limited due to safety old windows containing smashed glass…Roof areas are in very poor condition, containing netting for safety…There is some vinyl flooring in area, lath and plaster walls, building in general in poor condition and in need of major refurbishment.

External areas also in very poor condition, roof areas are a hazard…brambles and shrubbery very overgrown throughout the external areas. Some stone areas are also in bad condition and possibly a hazard…building has been broken into.”

    - The initial structural report describes large areas of ivy growth that may be causing damage. There are concerns about washout of rubble infill, and about flashings that are trapping areas of damp. The timbers appear to be largely sound, although there is evidence of water ingress and of rot. Specialist surveys have been recommended to assess the condition of the timbers for insect infestation, damp and rot.

It goes on to say

“We understand that vandalism and theft in the building has occurred since the walk around visit in March 2019. It is recommended that the building is adequately secured to prevent further intrusion. It is important to note that any security system should incorporate adequate cross ventilation provision of the structure.”

2.2	Ecological context

2.2.1	A preliminary site survey was carried out on 31st August 2022. The purpose of this survey was to confirm the presence of bats and to identify their species, as well as any other protected species including birds and other mammals.  The survey also considered bio-security issues related to invasive non-native species. It should be noted that all bats are protected, and the management of any site in which they are present requires a licence.

2.2.2	Two lesser horseshoe bats were identified in the building, as well as indications in the form of bat droppings that a larger population is present. Nesting swallows were also recorded.

    - The conclusions of this survey were that:

- There is a ‘High’ potential for the proposed works to have a significant negative impact on the Favourable Conservation Status of any bat species present

- A suite of three emergence surveys is required under current guidance

- Such surveys will be required at both Listed Building Consent application phase and Natural Resources Wales Licence application stage

- Nesting swallows will need to be accommodated within the proposed scheme

- There are currently no bio-security issues arising from invasive non-native species

- Biodiversity enhancement recommendations will be made following the required further surveys

2.3	Heritage context

    - Machynlleth is a historic town, granted a royal charter to hold a market each Wednesday since 1291. The town has strong links to the story of Owain Glyndŵr, who rebelled against the English in 1404. It is worth noting that the Owain Glyndŵr Centre is developing proposals for significant refurbishment. The Pont-ar- Ddyfi Bridge was first referred to in 1533. The current bridge was built in 1809. It is a grade II* structure and a Scheduled Ancient Monument.

    - The Clock Tower is a prominent structure, built by public subscription to celebrate the 21st birthday of the eldest son of the 5th Marquess of Londonderry. Other important buildings include the Royal House and Plas Machynlleth with its adjacent stables, the subject of this report. The town’s historic interest is reflected in the fact that it contains 112 listed structures.

    - Yr Hen Stablau/Old Stables forms part of the former Plas Machynlleth estate that includes the Plas itself, the lodges and entrance gateways to the parkland, parts of the enclosing walls and the parkland itself, all of which are Grade II listed. The building should be seen in this context.

    - The estate on which the Plas was established was formerly known as Greenfields. Although there is no evidence of the stables in the Ordnance Survey 1 inch map of 1833 [map 1], a group of buildings known at the time as Green Field [Greenfields] may have included some kind of coach house and stable – it would perhaps be surprising if there hadn’t been one present.

Map 1. Source: NLW

The 1844 tithe map [map 2] is not entirely accurate, but overlain on the 1883 and modern OS maps, shows a building [in blue] that appears to be under the modern road immediately to the north west of the Stables. No reference to that building is made in the apportionment part of the tithe. For area 577 it merely states “Mansion outbuildings yards pleasure ground gardens”. However, no mention is made of the north and west lodges either, which are likewise identified in the tithe map. It is possible that this could have been the first iteration of the coach house. A post-medieval building is described in Coflein [Plas Machynlleth-Longbuilding, Kennels | Coflein] thus: “remains of a long building with a cross passage and possibly an internal fireplace, discovered during 1988-89 excavations”.

Map 2. Source: NLW

No more is said, and there are no diagrams or photographs of the excavations. It is unlikely that excavations took place within the Stables building, or on the road. Excavations did take place in 1988-89, but these were on the north side of the Plas, in relation to the development of the Celtica exhibition.

    - The significance of the Plas as a grand mansion can be dated to the 1840’s. when it was developed by Sir John Edwards [1770-1850], the son of the John Edwards [d. 1789] who acquired Greenfields, one of two important properties a mere 100 metres apart. This second John Edwards acquired the other property, Lledfair Hall and amalgamated the two estates. The north ‘gothic wing’ [photograph 1] was built at this time, and the road was realigned to accommodate the extended ‘Greenfields’ building. It appears that a number of properties along Pentrehedyn Street were bought up in order to do this [Londonderry archives, National Library of Wales].

    - The daughter of this second John Edwards, Mary Cornelia, married into the Vane-Tempest family in 1846, who owned extensive land and property, including the Durham coalfield. Much work was carried out in the 1850’s to extend and improve the building, including removing the north wing, and re-orientating the frontage so that it faced east rather than north.

Photograph 1 – The North ‘Gothic’ Wing. Source: PCW

Photograph 2 – the Old Stables

    - Although no more than speculation, it is possible that the Stables might be contemporaneous with the demolished north wing [photograph 2]. If this is the ‘gothic’ wing referred to in the Cadw listing [Cadw reference 8485] then this might be the case. The walls enclosing the Plas estate are partly linked to the erection of the Stables in the 1840’s [Cadw references 8484 and 8486], and partly linked to the building of the lodges in the 1850’s. It is possible to attribute the erection of the Stables to the time of Sir John Edwards.

    - Having said this, the date of the lodges given in Coflein is at odds with that provided by Cadw:

“The former stables, coach house and kennels survive to the southwest, as do the two lodges? [sic] West and North Lodge, both built in 1840.”

[Coflein https://coflein.gov.uk/en/site/29818/]

“Built with No 64 as a lodge by the Londonderry family in mid Cl9 probably contemporary with the rebuilding of the Plas in l853.” [Cadw reference 8450].

“Built with No 62 as a lodge by the Londonderry family in mid Cl9 probably contemporary with the rebuilding of the Plas in l853.” [Cadw reference 8452].

    - Plas Machynlleth became the principal seat of Frederick Vane-Tempest, the Marquess of Londonderry, in 1873, despite the family owning extensive lands in Ireland and County Durham, and property in London. Mary Cornelia continued to live at the Plas following the death of her husband, until her own death in 1906. Her third son lived on in the Plas until he died in 1921. The estate passed on to his nephew, who did not live at the Plas. The burden of taxation forced the sale of a significant number of properties and farms, and much of the land. Further sales of property occurred in 1931.

    - In 1941 the 7th Marquess presented Plas Machynlleth and the parkland, comprising of about 40 acres, to the town of Machynlleth. The estate was finally dissolved in 1951.

    - The Old Stables is Grade II listed. According to the listed building report, the coach house, stables and kennels date to about 1840.

‘They are ranged around a U-shaped courtyard and are of grey rubble stone, with low slate hipped roofs. A two-storey accommodation range lies against the north boundary wall, set between stables and tack rooms, with a central octagonal bellcote on the roof. On the south the stables are enclosed by a high stone-capped wall, creating the yard, partly surfaced in old bricks in a herringbone pattern, to the south of which an earth bank rises through a small scrub woodland to one of the…car parks.

A small iron gate leads into the yard near the north-east corner. The north range of the stables [was] used as a house and [was…] lived in by the daughter of the last huntsman who looked after the Londonderry hounds. The other ranges are partly derelict and the south part of the yard has been turned into a simple garden.

A service entrance connects to the stables off the main Pentrerhedyn road (A487) about 60m down the boundary wall from a new entrance to the north of the house. The wall connects to two tall and narrow pyramidal stone capped piers which are set back by about 1m off the road side pavement. There are no gates. The gateway enters a narrow lane, enclosed on the south by a high stone wall. To the west are the stables and to the east the narrow lane continues to the west side of the house. A new wing on the north of the house blocks the passage of this lane which used to run as a service drive towards the walled kitchen garden and the Plas Drive. At the west of the house a branch breaks off the lane to the south-east to enter a small staff car park.

Map 3. Old Stables location. Source: Coflein

Abutting the stables on the west is a contemporary, narrow, triangular yard, enclosed on the north by the outer stone boundary wall and on the south by a continuation of the wall which runs along the south of the stable yard. This enclosure was originally the kennels and stores and is now a council work yard. A few partly derelict stone buildings abut the interior east and north walls. A blocked-up access in the east wall connected into the stable yard beyond.’

    - The Welsh Historic Gardens Trust [WHGT] is the Welsh body specifically concerned with the conservation of gardens such as this one. It comprises a single body with county branches, and seeks to monitor planning applications on a voluntary basis, and to respond, although it is a non-statutory body. The gardens are described on RCAHMW’s Coflein site as “an important survival of much of an attractive Victorian park, in a fine natural setting, on the edge of Machynlleth.”

    - The gardens are shown on the Second Edition Ordnance Survey 25-inch map of Montgomeryshire XXV, sheet 12 (1901), which includes a quarry, isolated geometric copses, possible formal garden, lodge, parkland, quadrangular enclosure, kennels and walk.

    - The gardens were registered grade II on Cadw’s register of Parks and Gardens in about 2000. A full description of the gardens’ history can be found on the register. Briefly, the earliest record of the gardens, as a park, dates to a map of 1828, and appears to have developed partly as cleared ground from the medieval period, and partly from the piecemeal acquisition of land from the nearby substantial farmhouse called Llynlloedd, which subsequently became the home farm for the Plas.

    - The gardens appear to have been laid out from the 1840’s, and a kitchen garden with glasshouses was established at about this time. The kitchen gardens were apparently maintained during the Second World War by the girls’ school that occupied the Plas, but subsequently fell into disuse. Much of the periphery of the original gardens has been developed since this time.

    - In its guidance, the Heritage Lottery Fund states that “Interpretation can help people share their history and perspectives, especially where they have been excluded in the past, and lead to greater empathy and cohesion.” Good interpretation brings heritage to life, and encourages people who do not normally engage with heritage to become involved and to understand its value.

    - The Old Stables has an important story to tell about the history of Plas Machynlleth and its relationship to the town and its people. This story will be explored for its potential to interpret the social history of the Plas, the town and its agricultural and mining hinterland. The interpretation of the Old Stables and the Plas will be subject to a separate plan once funds are provided [see also section 5.4]. There is also an opportunity to consider the role of the Stables in providing a sanctuary to rare species of bats, and to provide messages about the protection of our valuable wildlife.

2.4	Social and economic context

2.4.1	Machynlleth is a market town, standing on the river Dyfi at its lowest bridging point, at the intersection of the A487 and A489 roads. Although it is an electoral ward within the county of Powys and within the historic boundary of Montgomeryshire, it effectively lies at the junction of three local authorities, Gwynedd, Powys and Ceredigion. For census and statistical purposes, Machynlleth is referred to as Lower Super Output Area [LSOA] W01000473

2.4.2	Some results of the 2021 census have been released. The population of Machynlleth at the time of the previous census, in 2011, was 2,235. In 2021 the population is 2,163, a slight decline. Over one quarter of the population is aged 65 years or older [26.1 per cent]. Some of the statistics are based on a middle output later, namely Machynlleth and Banwy. At this level, 18.7 per cent of people over the age of 16 years have no qualification, whilst 34.5 per cent are qualified to level 4 and above. The town retains a strong Welsh character. The 2011 census indicated that 67 per cent of the population had some knowledge of Welsh, with 39 per cent able to speak, read and write the language. Given that there has been an overall decrease in the use of the language in Wales, it is possible that such a decrease has occurred in the area.

Map 4. Machynlleth LSOA. Source: OS/ONS

2.4.3	In terms of ethnicity, 98.2 per cent of the population of Machynlleth and Banwy identify as White, 0.5 per cent as Asian, Asian British or Asian Welsh, and 0.1 per cent as Black, Black British or Black Welsh. 0.1 per cent have no English or Welsh as a first language.

2.4.4	At the county level, 9.1 per cent of the population of Powys is disabled under the definition of the Equalities Act. At the same time, 10 per cent of the population provides unpaid care between 19 and 50 hours per week. It is also worth noting that about 53 per cent of the population of Powys was born outside Wales.

2.4.5	Machynlleth was the location of the first Laura Ashley store. The town is currently associated with two long established institutions: The Centre for Alternative Technology, which started in 1973; and the Museum of Modern Art, founded in 1986 as the Tabernacl gallery. It also hosts annual events such as the Machynlleth Comedy Festival, which has featured a number of well-known stand-up acts; an annual festival in commemoration of the Chilean poet and singer Victor Jara; the Amdani Literary Festival; Gwyl Pethau Bychan, a festival of storytelling, folksong and workshops; and the Dyfi Forest Mountain Bike Enduro, to name but some.

2.4.6	Machynlleth is a rural settlement, and agriculture plays a significant role in its economic, cultural and social life. However, at 6 per cent, farming and forestry play a relatively minor part in terms of numbers employed. Between them the wholesale and retail sector, at 16.1 per cent, the public sector at 35.9 per cent, and transport and storage at 15 per cent, and the hospitality sector at 13.6 per cent, are more significant employers, though these figures do not necessarily reflect the relative economic values of these sectors. About 66 per cent of the working population is employed full-time, which means that one third is working part-time. 12 per cent of these are self-employed. In terms of

Figure 1. Welsh Index of Multiple Deprivation.  Source: WG

multiple deprivation, Machynlleth is ranked 1,240 out of 1,909 LSOAs on the

index scale, based on 1 most deprived to 1,909 least deprived. Overall, therefore, Machynlleth is above the halfway point [955] in terms of overall deprivation. Of most concern is ranking for health, although access to services, education, employment and income place it only halfway up the rankings.

2.4.5	A major challenge for the outlying population is easy access to transport, although there is a regular bus service to Dolgellau, Newtown and Aberystwyth. It can be challenging to access services such as GP surgeries, dentists, banks and libraries easily. But perhaps the key difficulty is the lack of economic opportunity generally. The impression is that Machynlleth is a town with many creative and enterprising people who seem to lack a platform or an outlet to develop their potential. Although there are social and economic activities available to those who seek them, there is a general lack of focus, which inhibits an easy exchange of ideas. Arguably, Machynlleth is a town of many communities, focussing on the arts, the environment, international cultural exchange, politics, the local economy, agriculture and heritage, and the sense is that these communities can sometimes be in tension with each other.

2.4.6	The town benefits from a regular railway service south to Aberystwyth, north along the Cambrian coast to Pwllheli, and east to Shrewsbury and Birmingham. It connects to the rest of Wales via the A487, which runs north to Dolgellau and east to Newtown and Welshpool. The A487 runs along the coast southwards towards Aberystwyth, Cardigan and Carmarthen. The A493 also runs west and north towards Aberdovey, Tywyn and Dolgellau. These roads converge on the historic bridge referred to above, which is a significant pinch point and is also subject to flooding. The Welsh Government is in the process of building a new section of road upstream of the bridge, which aims to smooth the flow of traffic at the crossing of the Dyfi, but will not bypass the town.

2.4.7	Importantly, the UNESCO-designated Dyfi Biosphere is based at Machynlleth. This is the only Welsh biosphere reserve, established with the purpose of co-ordinating partnerships to work with each other to support biodiversity and its sustainable use.

2.5	Planning, policy and legal context

2.5.1	There is a wealth of regulation, legislation and advice to be taken into account.  Some of this is a statutory requirement in law, e.g., planning processes, including environmental standards; and laws pertaining to institutional arrangements. Some of the legislation requires its objectives to be met, e.g., the Wellbeing of Future Generations Act. Other law provides opportunities, e.g., the possibility of partnerships or community interest companies, or delegated responsibilities. There is also considerable advice, and whilst it may not be a legal requirement to follow such advice, a failure to do so may result in proposals not proceeding. The following section describes the key statutory and non-statutory issues relating to the proposal. Whilst it is in no particular order, the narrative attempts to indicate its importance and relevance to any proposal.

2.5.2	In terms of planning, the main basis for decision making is the Powys Local Development Plan , which defines the planning policy context. In our view, the relevant policies are the following:

- Policy R3 – Development within Town Centre Areas. This policy permits new development within the defined Town Centre, where it enhances the vitality and viability of the existing town centre; and where the proposal is for a community use which is of wider public benefit and in need of a town centre location.

- Policy TD1 – Tourism Development. This policy permits proposals for tourist accommodation, facilities and attractions within settlements where commensurate in scale and size to the settlement.

Map 5. Machynlleth Conservation Area. Source: Powys CC

Policy C1 – Community Facilities and Indoor Recreation Facilities. This policy permits such facilities within or adjoining a settlement, where no suitable facility exists nearby which could appropriately accommodate the proposed use; and the appropriateness and feasibility of multi-use has been considered.

- Policy DM2 – The Natural Environment. Requires development proposals to demonstrate how they protect, positively manage and enhance biodiversity and geodiversity interests including improving the resilience of biodiversity through the enhanced connectivity of habitats within, and beyond the site.

Map 5. Machynlleth Conservation Area. Source: Powys Council

Policy DM13 – Design and Resources. Requires development proposals to demonstrate a good quality design, having regard to the qualities and amenity of the surrounding area, local infrastructure and resources. This is particularly pertinent in the context of Machynlleth’s conservation area, which includes the Plas, the Old Stables and the gardens.

- Policy SP7 – Safeguarding of Strategic Resources and Assets. States that proposals must not have an unacceptable adverse impact on the resource or asset and its operation. Registered Historic Parks and Gardens, Listed Buildings and their curtilages, and Conservation Areas are identified as strategic resources and assets.

2.5.3	Machynlleth’s conservation area is identified in map 5. Although encouraged by Cadw to carry out appraisals of conservation areas, no appraisals have been carried out in Powys at this time.

2.5.4	The development plan is driven by national policy, which is set out in 		Planning Policy Wales [PPW] [11th edition, 2020], which was revised in order to address the objectives of the Well-being of Future Generations Act (2015). The historic environment is referred to in Chapter 6, Distinctive and Natural Places, which notes that the ‘protection, conservation and enhancement of historic assets is most effective when it is considered at the earliest stage’ of a project.

2.5.5	PPW emphasises the links between heritage assets and the Wellbeing goals of the 2015 Act. For example, it states that:

“A Prosperous Wales can be realised by valuing the quality of our…historic environment as important for tourism, business, local employment, locally sourced building products, in attracting inward investment and to be accessed, used and enjoyed by local communities.” [page 118]

2.5.6	PPW is supported by Technical Advice Note 24: The Historic Environment [TAN 24, 2017], which provides technical support to local authorities in preparing their plans and in determining proposals for historic assets. Importantly, TAN24 reminds us that there are inextricable links between the natural and historic environments.

2.5.7	Cadw also provides best practice guidance on a range of themes linked to the historic environment, including managing change to Listed Buildings, managing conservation areas, and, critically, carrying out Heritage Impact Assessment. The latter is an iterative process that has already been initiated in the case of the Stables, and will be expected to progress as the technical aspects of the proposal are developed.

2.5.8 	It is worth noting the following statements, taken from Cadw’s six Conservation Principles, in relation to the proposal for the Old Stables:

“Conservation…is about revealing and sharing the significance of historic assets and ensuring that their special qualities are protected, enhanced, enjoyed and understood by present and future generations.” [page 9]

“To be sustainable, investment in the conservation of the historic environment should bring social and economic benefits. On the other hand, investment in social and economic programmes should bring environmental benefits.” [page 9]

“The conservation of the historic environment must recognize and respect associated natural environmental values. This will be achieved by an integrated approach to conservation that has identified both the natural and historical values of each asset.” [page 10]

“Heritage regeneration through the reuse or development of historic buildings or other historic assets can ensure the sustainability of a local community. The potential benefits of such regeneration proposals need to be tested against the conservation principles.” [page 32]

2.5.9	The legislative context for the historic environment in Wales is the Historic Environment (Wales) Act 2016, which made changes to the Ancient Monuments and Archaeological Areas Act 1979 and the Planning (Listed Buildings and Conservation Areas) Act 1990. Changes were made to the process of protecting listed buildings, and the Act provided for a statutory register of historic landscapes and a developing a statutory list of place names. It also imposed a duty on Welsh Ministers to compile and maintain Historic Environment Records (HERs).

2.5.10	In the case of the Old Stables, the 2016 Act contains provisions for addressing listed buildings that have fallen into disrepair. Section 56A of the Act sets out the process for notifying the owner of such a building, specifying works that must be carried out to secure the building’s preservation. This may apply if the Old Stables falls into a significant state of disrepair, which may be problematic for a property under the control of a public body such as the Town Council.

2.5.11	In the case of the gardens, it should be noted that there is no statutory protection for gardens of this sort, and consultation on planning applications affecting such gardens is voluntary, although the most recent Planning Policy Wales [PPW 2019] now states that the effect of a proposed development on a registered park or garden or on its setting should be a material consideration. This is an advance on the word ‘may’ in the previous PPW. Cadw is the statutory consultee on applications where the planning authority decides that an application ‘is likely to affect the site of a registered historic park or garden or its setting’. It is perhaps worth noting that Cadw is not in a position to formally object to proposals, but may only comment and advise.

2.5.12	Local planning authorities must ‘take account’ of such gardens in their local development plans, and ‘should’ develop policies to protected and enhance them. Where registered gardens are associated with listed buildings, there is a strong case for applying policies to protect and enhance them, as is the case with Machynlleth Plas, the Old Stables and the associated gardens. There is an argument for taking the opportunity to improve the gardens as part of any scheme for the Plas and the Old Stables.

2.5.13	On the ecology side, any planning permission requires the minimum of a Phase 1 survey, also known as a Preliminary Ecological Assessment [PEA]. In the case of the Old Stables, a more rigorous assessment will need to be carried out, accompanying the planning application, alongside Listed Building Consent. A licence will also be required from Natural Resources Wales to enable work to be carried out. It should be anticipated that a work programme will be subject to certain seasonal constraints. To date a PEA has been carried out and presence of bats and swallows has been noted [see section 2.2].

2.5.14	An application for funding from the Welsh Government will have to demonstrate how its proposal will support the principles of the Wellbeing of Future Generations Act. It will also need to show how it supports the vision and the proactive policies set out in national policy statements, and how it reflects the planning management policies in Powys’ local development plan. Finally, it must demonstrate its understanding of key legislation on heritage, and the underpinning guidance from organisations such as Cadw.

2.5.15	We conclude this chapter with the following quote, from the Welsh Government’s guidance to the Wellbeing of Future Generations Act:

“One of the fundamental approaches advocated by the Act is a shift in focus from gains in service output to a stronger link between the actions of public bodies and the outcomes that enhance the quality of life of citizens and communities both now and in the future. The Act is founded on Outcome Based Accountability which encourages a focus on the difference that is made, rather than just the inputs and processes that an organisation has. Success in the context of this Act is seeing positive action drive a positive contribution to the achievement of all the well-being goals through individual or collective action.”

[page 4]

- Scoping – other providers

3.1	Introduction

3.1.1	As stated in paragraph 1.1.7, it is important to take into account the interests and agendas of other groups and facilities. Failing to do so can frequently lead to tensions, and may undermine the aspirations of others within the immediate and wider community.

Map 6. Key Organisations. Map source: Powys Council

3.1.2	This section reviews those other community interests and enterprises, and considers how the regenerated Old Stables may avoid tensions, and may support them and create synergies. It is not intended to be exhaustive, but provides a digest of providers of spaces and the kinds of activities and interests that exist in and around Machynlleth.

3.1.3	There are a number of established enterprises in the area, most of which are housed in buildings and which offer community space or cultural and leisure services.

3.2	Canolfan Owain Glyndŵr and Senedd-dy

3.2.1	The Owain Glyndŵr Centre [OGC] and adjacent Senedd-dy is owned and managed by a company limited by guarantee. It is built on the site of the famous parliament held in 1404 at which Owain was crowned Prince of Wales. Part of the building is Grade I listed.

3.2.2	There are some interesting parallels between the ownership history of this building and Plas Machynlleth [and adjoining Stables]. It was donated to Machynlleth Urban District Council by Lord Davies of Llandinam in 1912.

3.2.3	By the early 1970’s, the Centre became indebted to the bank to pay for necessary repairs, and the decision was taken in 1974 to sell the building. Similarly, the option to sell the Old Stables has been, and is, under consideration. In the case of the Owain Glyndŵr Centre, this led to protests and the establishment of a new management committee.

3.2.4	In 1998, a company was incorporated to take on the management of the Centre, followed in 1999 by the registration of a charity.

3.2.5	The Centre currently lets out space, part of which is occupied by the now closed Caffi Alys. It also hosts events, and has an exhibition on the life and times of Owain Glyndŵr. The current management committee is in the process of developing proposals to refurbish and upgrade the Centre.

3.2.6	There is considerable emphasis on the Welsh language and culture, and it is anticipated that the Centre will become an important location for Welsh cultural events.

3.2.7	There is a strong case for working closely with the OGC, especially as some of the proposals that have come forward for the Old Stables might be better located here. Furthermore, the Old Stables will be in a position to offer accommodation to participants at future OGC events.

3.2.8	The Senedd-dy is an adjoining space that is currently used by Penrallt Bookshop as an extension to their own premises elsewhere in the town. The Senedd-dy is also used for events such as literary evenings and music.

3.3	Bowling Club

3.3.1	The club house hosts an active club that competes in league matches. It is sited at the opposite end of the town to the Old Stables. The Clubhouse has a bar and there is a separate, sizeable function room and kitchen, which are used frequently by some of the community. Events have included whist drives, charity nights, and bingo, along with children’s dancing lessons, cooking evenings and open mike nights. The annual Comedy Festival uses the function room for stand-up sessions.

3.3.2	The University of the Third Age has held monthly meetings at the Bowling Club. Mach Maethlon uses the kitchens to prepare food for sale at the weekly market.

3.3.3	The Bowling Club is an important community facility, and a recognised venue for events. The kitchen is a useful facility for preparing food and for running cooking courses. For this reason [and others] it may be inappropriate to establish a kitchen for this purpose at the Old Stables.

3.4	MOMA Machynlleth

3.4.1	Opened in 1986, the former Wesleyan Chapel known as the Tabernacl now houses a major art collection and gallery spaces for national and international exhibitions. There is a small café and bar in the ground floor gallery.

3.4.2	MOMA Machynlleth hosts an annual festival of music every year in August, during which time it also exhibits selected entries from the Tabernacl Art Competition. The annual William Condry Memorial lecture takes place in the autumn.

3.4.3	The Auditorium is ideal for chamber and choral music, drama, lectures and conferences. A Steinway grand piano has been purchased. Translation booths, recording facilities and a cinema-screen have been installed; the oak-beamed Foyer has a bar; and extensive access for the disabled has been made possible by a lift.

3.5	St Peter’s Church

3.5.1	In 2015 a major restoration project was undertaken, which involved repair to the church and bell tower, and the creation of a new mezzanine floor, which provides a community facility with a kitchen. There is a ground floor meeting room at the rear of the church. There is also an exhibition area which displays the history of the church and the local area, and provides an information point for visitors, as well as the work of 	local artists.

3.5.2	As well as being a popular focus of worship, the Church hosts Mother’s Union meetings and yoga classes as well as coffee mornings and mothers and toddlers’ group. The church also hosts a food bank.

3.6	The Leisure Centre

3.6.1	The leisure centre is built within the grounds of the Plas. There may be plans to relocate it in the future, but this is currently unconfirmed. The centre is operated by a private leisure company, in partnership with Powys Council, and provides a wide range of sport and fitness facilities and classes. The building contains a swimming pool. These are used regularly by children from local schools. There is a meeting room for hire.

3.7	Centre for Alternative Technology

3.7.1	Established in a former slate quarry in 1973, the Centre is presented as a showcase for sustainable living. CAT is an educational charity dedicated to researching and communicating positive solutions for environmental change. CAT runs courses to degree and MSc level in aspects of sustainability; schoolchildren are hosted to educate the importance of action on climate change. CAT has an annual programme of frequent recreational workshops that focus on rural crafts and sustainable building skills. These attract visitors from outside the area. There is a café, visitor centre with a shop and several meeting facilities. Volunteers and students can be accommodated on site, but there may be scope for expansion in the future, both in terms of numbers of students requiring accommodation and outreach training workshops.

3.8	Cafes and Pubs

3.8.1	There are a number of facilities in Machynlleth that offer refreshments, and in some	instances, spaces for performances. Among them might be singled out the Wynnstay Arms.

3.8.2	The owner of the Wynnstay Arms is keen to promote the facility as a location for the St David’s Day event held annually in the town. There is a space in the rear of the pub for entertainment. Caffi Alys was an important venue [though not exclusively] for Welsh speaking locals. It is located within the Owain Glyndŵr Centre [see above], and will feature in any new development in the building. It also provided space for performances, especially from visiting musicians and singers from overseas. It is currently closed.

3.9	The Plas

3.9.1	The Plas leases out a number of office spaces. Currently there are19 such spaces, of which 16 are leased out. Of the three offices that are not on long term lease, two are 	used as hot desking offices and one is used as a conference room/ Welsh lesson room.

3.9.2	There are also two dedicated conference rooms on the ground floor, as well as the community hall. There is a wide range of space on offer, from a six-person meeting room to the main hall, which can seat 250 people.

3.9.3	The Plas also offers a variety of support services, from printing and photocopying to Wi-Fi, all available at reasonable cost.

3.9.4	There is also a popular café on the ground floor, which is currently managed in house.

3.9.5 	The Stwdio is a space that is rented by several artist craftspeople who also display their work there.

3.10	Other local groups and activities

3.10.1	There is a wide range of activity in the town, including the scouts and guides, cadet 	force, football and bowling clubs. Some of these are likely to express an interest in the Old Stables development.

3.10.2	Some groups are strongly linked to organic growing, for example Gerddi Bro Ddyfi, whose gardens are based in the Plas grounds. The garden is permanently open to the community. Gerddi Bro Ddyfi Gardens provides and promotes a therapeutic community wildlife garden for all people in the Bro Ddyfi area, and especially those at risk of social exclusion. Sessions for adult volunteers are held each Tuesday and Thursday. Edible plants grown are available free to the growers. The Gardens are involved in the Dyfi Valley Seed Savers and the Welsh Vegetable Projects, protecting heritage plant species and sharing their seeds.

3.10.3	Another organisation linked to sustainable growing is Edible Mach Maethlon, a community organisation that creates public spaces for growing edible foods with the support of local volunteers.  The crops are free for anyone to pick. Two other related initiatives are Dyfi Landshare, which links landowners and growers, and offers 	support in managing land agreements; and Green Isle Growers, a growers’ co-operative. They have several growing sites and produce sustainable, chemical free food. They offer residents a weekly healthy, local vegetable bag from June to December. These groups meet regularly at the Plas and at the Bowling Club.

3.10.4	The Bike Park, Pantperthog is located some three miles north of Machynlleth. This facility offers 650 acres of mountain bike trails, designed by a professional racing cyclist and former British 	mountain biking champion. The trails are open at weekends only, and coaching and training courses are provided to suit all levels of experience.

3.10.5	Braich Goch, located about six miles north of Machynlleth, is a 26-bed bunkhouse with bar and kitchen facilities. It also provides a base known as Corris Sanctuary, for a collective of individuals from diverse backgrounds working towards social justice. Their aim is to benefit individuals, community-based groups and organisations that are seeking to find ways to work together to combat the sources and effects of inequality, poverty, discrimination and oppression. The collective is especially committed to working with young people from refugee and migrant backgrounds, and supporting them to develop networks, access opportunities, and equip them with new skills and knowledge to tackle the injustices they face. The building is suitable for gatherings, residencies, performances and meetings.

3.10.6	Corris Youth Hostel. Formerly a Youth Hostel, this is now an Independent Hostel located in the Old School, Corris Uchaf. It provides a 40+ bed venue for group activity and family celebrations.

3.10.9	Wildlife Centre Gors Dyfi is located at Cors Dyfi, about 4 miles south of Machynlleth, the centre is owned by Montgomeryshire Wildlife Trust. It opened in 2010 as the Dyfi Osprey Project, since which time it has developed significantly with the building of a 360-degree observatory, currently attracting over 40,000 visitors per year. In 2020 a new Wildlife Centre was opened, comprising a reception area, interpretation area (screens and panels etc), toilets (two disabled), a wheelchair lift, a kitchen and cafe area for around 40 people, and a shop. On the first floor there is a 100-seater venue and exhibition centre called "The Gallery" comprising 50% of the upper level, volunteer and staff office and a large classroom. The car park capacity will double to around 50 vehicles. The centre will offer a venue for weddings.

3.10.10 The Taj Mahal is an erstwhile restaurant. It has been given [2023] as a community hub for six months rent-free with the possibility of long-term use community rental. It is currently as a base for the food surplus centre Arbed bwyd Machynlleth Food Service. Weekly energy advice and monthly board games sessions are currently available.

3.11	Events and festivals

3.11.1	Machynlleth is fast becoming recognised as a venue for annual events. Perhaps the 	most widely known of these is the Machynlleth Comedy Festival. This is a four-day event, partly funded by the Welsh Government, in early May, which attracts comedy acts and visitors from all over the UK and beyond. Venues for the comedy acts are located in many of the places described here. The Plas grounds accommodate a large beer tent and a wide range of food vendors and craft stalls. There are also children’s workshops such as mask making and circus skills.

3.11.2	The influx of visitors to this internationally recognised event means a high level of up-	take of accommodation. Some camping has been available in the past, and local 	people with room to spare are invited to offer accommodation during the festival period.

3.11.3	Frequently coinciding with the Comedy Festival, the Dyfi Enduro has been running since 2000. It is a mass start mountain bike endurance ride around the Dyfi Forest, which has been attracting keen mountain bikers from around the UK and beyond.

3.11.4	El Sueno Existe is a biennial festival that celebrates the music and politics of Victor	Jara, a musician and theatre director who was part of the New Song movement in Salvador Allende’s Chile. Unsurprisingly, it is a festival of music, politics and arts which aims to develop opportunities and ideas for cultural expression, social justice and human rights. The festival is based around the grounds of the Plas and it regularly attracts visitors from across the UK and South America. Each festival has a theme, for example 2019 Mexico and Women of South America. Festival organisers ask local people for help in accommodating visitors and some camping has been provided.

3.11.5	Gŵyl Y Pethau Bychain/St. David's Folk Festival was established in 2018 to celebrate St David’s Day in early March. Its title is based on a saying by St David, ‘The Festival of Little Things’.

3.11.6	Each August the MOMA Music Festival is held over a week. It attracts eminent artists from all classical musical genres to perform in Machynlleth and visitors from the UK and beyond. Concerts are mainly held in the MOMA auditorium. The Wynnstay 	Hotel in the town also hosts musical events in partnership with MOMA.

3.11.7	The festival begins with a sing-along of sacred hymns, the Cymanfa Ganu. Special features include the Hallstatt Lecture on some aspect of Celtic culture. The Glyndwr 	Award for an Outstanding Contribution to the Arts in Wales is given during the festival. The festival also has its own Fringe festival involving local musicians.

3.11.8	The Plas was to have hosted a Ska and Punk Festival in May 2020, but this has had to be cancelled because of the Coronavirus outbreak.

3.11.9	The Amdani [Let’s Go] Festival is a weekend literary event held in April, attracting writers and readers from a wide compass. It was established in memory of Jan Morris, the well-known and much-loved anthologist and travel writer. It is convened by the owners of the Wynnstay Hotel and Penrallt Bookshop. Events are mainly held at the Wynnstay and the Senedd-dy.

3.11.10 These and other venues in Machynlleth and vicinity are tabulated in Appendix 6.

3.12	Case studies – issues and learning points

3.12.1	Beyond the immediate vicinity, we considered other establishments that had similar characteristics to the Old Stables in some or all the following ways:

- An historic building, which has been at the centre of a community, and in some cases has listed building status

- Community take-over ownership

- A mix of uses

- A sustainable income from some, if not all, of those uses

- Offers services to the local community

- Employs local people and contributes to the economy

3.12.2	The case studies selected were Llanfyllin Old Workhouse, Y Fron, Denmark Farm, and Mid Wales Food and Land Trust, Newtown. The table below summarises some of the key issues and our learning points.

| Lessons Learned |  |  |  |  |
| --- | --- | --- | --- | --- |
| Y Dolydd, Llanfyllin Old Workhouse | Key Points | Lessons |  | Actions |
|  | Deviation from original Conservation Management and Development Plan | Essential to keep to plan to maintain direction. Important for funding bids. | Write a strong and exhaustive development plan. |  |
|  | Core income from business rental of units. | Essential to have a core income for continued life of the programme. | Concept allows for enough accommodation to guarantee income. |  |
|  | Income not sufficient to maintain paid staff. | Revenue must be included in financial budget. Paid staff essential for continuity of programme. | Funding application to include start-up revenue. |  |
|  | Initial loan to secure building. A subsequent mortgage has been taken as funding option for building work and development. | Puts strain on income and additional risk. Essential to obtain full grant funding. | Financial strategy not to include loan or mortgage. |  |
|  | Runs skills courses in conjunction with unit businesses. | Can work well – uses accommodation and catering. | Include courses in plan. |  |
|  | Has had special events e.g. Annual Arts Festival. | If successful- brings in high income. Collaborate with Machynlleth event organisers. | Develop relationship with event organisers. |  |
|  | Has a Heritage/ Interpretation Centre dealing with the story of the building. | Adds value for community and visitors, especially schools. Old Stables will benefit from similar. | Include interpretation element in plan. Press for Machynlleth wide Interpretation Plan. |  |
|  | Unclear relationship to local community Possibly some friction. | Important to work with other local programmes. | Maintain links with community programmes. |  |

Table 2: Lessons learned from other organisations

| Lessons Learned |  |  |  |
| --- | --- | --- | --- |
| Y Fron, Nantlle | Key Points | Lessons | Actions |
|  | Clear Development Plan and one-off funding | Enables programme to make a quick start. Enables all major build work to be done at same time. | Lottery and other funding bids to be pursued. |
|  | Community asset transfer of building | Saves on purchase price. Confirms community ownership. Need for early definition of relationship with Powys and Town Council. | Clarify with Powys/Town Council. |
|  | Open all year | Important for income stability and for marketing profile. Old Stables need to be attractive to all-year round market. | Ensure good marketing budget and develop a marketing strategy. |
|  | Accommodation is complementary to community facilities | Strong link with community. Supports income from bed-space. | Continue to explore inclusion of community use within Old Stables programme |
|  | High end of bunkhouse market | Helps to bring in year-round visitors. | Design rooms and facilities to suit this market |
|  | Flexible catering – self- catered or via kitchen | Provides flexibility. Enables groups/course to be catered. | Include kitchen area |
|  | Community spaces available for course/conferences/ events | Provides flexibility. Enables additional income source. | Design main community space and facilities to enable. courses/workshops/ meetings/events. |
|  | Has full facilities – wet changing room/equipment store/Wi-Fi | Important to attract visitors from outdoor activity market. | Include outdoor activity facilities. |

| Lessons Learned |  |  |  |
| --- | --- | --- | --- |
| Mid Wales Food and Land Trust, Newtown Market Hall | Key points | Lessons | Actions |
|  | Building put up for sale by Powys but Trust persuaded Powys to make a Community Asset Transfer with a 99-year lease on condition of raising enough money to refurbish the building | Key importance of Community Asset Transfer. Key importance of having a governance body in place at start. | Clarify with Powys/Town Council. Clarify with Powys/Town Council. |
|  | A not-for-profit Trust run by voluntary Board of Directors | Difficulty of keeping directors on long-term basis. | Set up a governance structure as soon as possible. |
|  | Purpose of project to provide space for local growers and producers to have market space. | Depends on support and viability of enough local food businesses. | Not relevant. |
|  | Staffing: 2 full time office-based staff and a part time member of staff based in the Market Hall. | Need to plan for adequate staff. 2 part-time staff or 1 full and 1 part time is necessary. | 2 staff to be appointed well before opening date. |
|  | Worked fairly well for first few years but problem that many stall holders lacked business skills and business plans. Has largely become a venue for conventional traders. Community spaces on upper floor bring in small income but no charge for community groups and reduction for charities. | Importance of research into stability of businesses involved. Argument to caution on local food centre proposal. Value of community space Low contribution to overall income. | Expect community uses to be low in income contribution. |
|  | Project affected by relatively low value of Newtown as a tourism destination. No tourism boost for local produce businesses. | A project needs to respond to specific local tourism market and needs. | Be part of a buoyant Machynlleth tourism offer. Identify niche markets. |

| Lessons Learned |  |  |  |
| --- | --- | --- | --- |
| Denmark Farm, nr Lampeter | Key points | Lessons | Actions |
|  | Established in 1987 by the Shared Earth Trust, in response to the national decline in wildlife habitat and biodiversity of farmland. | Valuable to identify clear purpose, need and objectives at start. | Establish a vision for the programme. |
|  | Governance is currently by 2 bodies, a Trust and a Limited Company, currently revising. | Need for a strong and appropriate governing structure form start. | Set up a governance structure as soon as possible. |
|  | Initial 8 years capital and revenue grant from Big Lottery. | Value of start-up revenue funding. | Funding application to include start-up revenue. |
|  | Farmhouse rental provides a core income. | Value in having a reliable core income. | Core income to be bunkhouse. |
|  | Funding demands have led to a mortgage on part of property. | Importance of strong & regular financial management. | Business plan to guide financial strategy. |
|  | New eco-lodges provide high quality and flexible accommodation – popular for family events and groups. | Value of high quality and flexible accommodation. Important to be attractive for the celebration/group holiday market. | Include flexible room space and accessible space. |
|  | Initial marketing in magazines not successful. Recent marketing online and through www.groupaccommodation.com is paying off. | Importance of good marketing from start of programme. Worth spending on correct marketing. Importance of targeting a market. | Ensure good marketing budget and develop a marketing strategy. |
|  | Run variety of courses including rural skills, environmental and craft skills. Use their land and its management as a basis for field work. Most courses are 1 day, non-residential and attract local people Run 80+ each year with profit of about £100 a course. | Demand for this mix of courses. Value of having associated woodland/cultivated areas. Probable value of running longer, higher end courses that use accommodation. | Pursue possible course/workshop ideas. Explore market for this. |
|  | Accommodation is mix of bunk-dormitory, eco-lodge flexible including accessible rooms. | Mixture and flexibility of bed spaces is an advantage. | Plan for mixed accommodation offer. |

3.13	Conclusion – other providers

3.13.1	The above section provides an indication of the range of activities and groups that may have an interest in the Old Stables development for a number of reasons – it may provide accommodation to people wishing to participate in their events; it may provide custom for their products; it may provide additional space for meetings and workshops; and it may provide grounds for activities. In summary, an appropriate proposal for the Old Stables, based around the provision of accommodation, will complement many of the activities described above.

3.13.2	In conclusion, the proposal will:

- offer a platform that will provide opportunities for people to explore the wider historic, natural and cultural heritage offer of the area;

- promote wellbeing through supporting active recreation such as cycling and walking, as well as simply enjoying the amenity that the gardens and the town provide;

- support learning about Wales and its language and history;

- contribute to the economy of the town by supporting other providers; and

- provide a base for people who might otherwise find it difficult to access good quality accommodation that supports people with mental and physical disadvantages, and/or who have low incomes;

as well as

- saving an important local building from risk of further deterioration

and

- enhancing a sense of pride within the community in its built heritage

4.	Accommodating Visitors

4.1	Visitor numbers and spending

4.1.1	Tourism is a critical contributor to the Welsh economy. According to the Wales Tourism Alliance it contributes over £6.2 billion to Welsh GDP, and provides over 172,000 jobs. According to the last census, hotels and restaurants alone provided 13.6% of all employment in the Machynlleth area.

4.1.2	The most recent research into tourism in Mid Wales is ‘Tourism Profile – Mid Wales 2017-2019”, published in 2021. Overnight trips increased by 2% between 2017 and 2019. Overall expenditure increased by 7% over the same period. At the same time, the volume of international visitors fell by 7%, and associated spending fell by 43%.

Table 3: Expenditure [£millions] by 3-year averages for overnight GB domestic trips, international visits and tourism day visits. Source: Great Britain Tourism Survey

4.1.3	The volume of tourism day visits rose by 12%, whereas the volume for Wales as a whole reduced by 5%. Related expenditure in Mid Wales rose by 62%, from about £388 million to £628 million over the same period. The annual average for tourism expenditure in Mid Wales rose by 32 per cent from £755 million in 2016-2018 to £994 million in 2017-2019. In comparison, related tourism expenditure for Wales fell by 2 per cent to £6.21 billion

4.1.4	Spend generated by overnight domestic GB visitors in Mid Wales has largely continued to grow over the years, and the annual average associated spend reached £335 million in 2017-2019. From 2010-2012 to 2013-2015 there have been continued increases in the annual average volume of trips to Mid Wales, with minor decreases in 2015-2017, before continuing to increase and reaching a high of 1.92 million trips in 2017-2019.

Table 4: Overnight domestic GB trips [millions] and related expenditure [£millions] to Mid Wales - three-year annual averages. Source: Great Britain Tourism Survey

Table 5: Average spend per overnight domestic [GB] trip [£] to Wales and Mid Wales – three-year annual averages. Source: Great Britain Tourism Survey

4.1.5	Average spend per overnight domestic GB trip in Mid Wales has followed a general increasing trend and following a dip to £166 in 2016-2018 it recovered its 2015-2017 level in 2017-2019 at £175. The average spend per overnight domestic GB trip in Mid Wales has consistently been slightly below the all- Wales average but following a strong increase in 2017-2019 this gap is somewhat narrowed.

4.2	Visitor profiles and seasonality

4.2.1	During 2017-2019, Mid Wales had a lower proportion of Families (27 per cent) compared to Wales overall (36 per cent). The largest proportion of overnight domestic GB holiday trips to Mid Wales were made by Empty Nesters (36 per cent). Furthermore, Mid Wales had a higher proportion of Older Independents (24 per cent) compared to Wales overall (17 per cent).

Table 6. Volume of Overnight Domestic GB Holiday Trips (millions) by Lifestage to All Wales and Mid Wales – Annual Average 2017-2019. Source: Great Britain Tourism Survey

Source: Great Britain Tourism Survey

Table 7. Volume of Overnight Domestic GB Trips (millions) by Type of Place Visited to All Wales and Mid Wales – Annual Average 2017-2019. Source: Great Britain Tourism Survey

4.2.2	Seasonality is an important factor. Domestic trips to Mid Wales for the period 2017-2019 demonstrate the highs and lows of seasonal tourism, with just 11% of visits made between January and March, and 36% made between July and September. The fact that about 77% of all visits are coastal and/or rural reflects the seasonal offer.

4.3	Occupancy rates by type of accommodation

4.3.1	The overall occupancy rate for Mid Wales during the 2017-2019 period was 55%, lower than the all-Wales average of 66%. The most popular type of accommodation during the 2017-2019 period was static caravan and holiday homes, with a 70% occupancy rate, compared to an overall rate of 88% for the whole of Wales. This appears to be a significant rise from 57% in 2016. Touring caravan and camping has also seen a strong growth, albeit at a relatively low occupancy rate of 42%, compared to the all-Wales average of 43%. Guesthouses and B&Bs have remained consistently low in terms of occupancy, both in Wales as a whole [37%] and in Mid Wales [31%]. Self-catering appears to be a growing trend, although hotel accommodation has remained consistent at 52-54% since 2010.

4.3.2	Perhaps the most pertinent type of accommodation is the hostel. In Mid Wales the hostel bedspace occupancy rate increased to 58 per cent, from 55 per cent in 2016-2018. Both the Mid Wales and all Wales rates have increased in recent years, though the Mid Wales rate has consistently been above the Wales average and in 2017-2019 the gap widened to 5 percentage points.

Table 8. Three-year annual average hostel bedspace occupancy rate [%] for all Wales and Mid Wales.  Source: Visit Wales Occupancy Survey

4.3.3	It is perhaps unsurprising that the seasonality of hostel use reflects the overall highs and lows of the tourism season, with the lowest periods of occupation in January, especially on the coast, and the highest in August.

Table 9. Hostels and Bunkhouses. Bed occupancy by location. Source: Visit Wales Occupancy Survey. Annual Report 2018

4.4	Provision in and around Machynlleth

4.4.1	An online survey revealed a wide variety of visitor accommodation in the area around Machynlleth. This includes bunkhouses, guest houses, hotels, Air B&B and other more unusual types of accommodation. The aim of this part of the study is to understand the need for more accommodation and to establish that Old Stables accommodation (llety) would not be in direct competition with other providers. The figures shown below are for 2020, and have not been updated.

4.4.2	Our survey has identified 12 places that are described as Bed and Breakfast or Guest Houses and which are within about 10 miles of Machynlleth. Only one is in the town itself, others being situated in villages, which are mostly not on bus routes. Prices range between £50 and £130 a night for a room, usually a double or family.

4.4.3	The Centre for Alternative Technology is an important contributor to Machynlleth’s character and probably to its economy. CAT brings students to residential courses 	and other visitors to the area. As well as its 2 eco cabins with 18 beds each, it has 24 single and shared en-suite rooms at a cost of £80 per room. The rooms are in the WISE Building with some garden terraces.

4.3.4	The largest category of visitor accommodation is Airbnb, which appears to be growing rapidly. It offers a wide range of types of accommodation, some of which are unusual in character and therefore can be marketed as giving a special type of experience.

4.4.5	The total number of Airbnb properties recorded within about 10 miles of Machynlleth was142 in 2020. There are 15 properties in central Machynlleth providing 48 bed spaces. The radius of search included Corris, Pennal, Eglwysfach and Cemmaes Road. The price asked is on average about £59 per night. Many stipulate that the property must be rented for a minimum number of nights [2-3] and there are often service charges in addition, ranging from £9 to £31 per rental period.

4.4.6	In Machynlleth the Tiny House with 1 bedroom and 2 beds can be rented for £43 per night and a service charge of £15. A twin room in Snowdon House costs £23 per night. Outside Machynlleth one of the most expensive rentals is Capel Ebenezer at Ceinws, which has 4 bedrooms for 8 guests costing £170 per night in low season and £275 per night in high season. A shepherd’s hut with a sauna at Abercegir has 1 bedroom but is advertised for 4 guests and costs £70 per night with £45 service charge.

4.4.7	There are 57 hotel rooms in and near Machynlleth, of which 39 are in Machynlleth town centre. Hotel prices start at £43 per person per night and range to about £115, depending on the type of room and the season. Ynyshir Hall is about 6 miles from Machynlleth and is exceptional in being a top-quality hotel costing people between £300 and £400 per night to stay there.

4.4.8	The type of accommodation that can be described as a bunkhouse or llety varies 	widely in the standard of bed spaces and the facilities provided. Some places cater 	primarily for groups and they are often of the more traditional type, with fairly basic beds and several beds to a room. Other bunkhouses have taken on the demand for rather more comfortable accommodation, often providing double-bed en suite rooms with modern kitchens and spacious communal spaces.

4.4.9	The only bunkhouse accommodation actually in the centre of Machynlleth is Toad Hall Guest House, which has 3 rooms (a double and a twin) with self-catering. The charge is currently £18 per person per night. There is bunkhouse accommodation within an 8-mile radius of Machynlleth. This ranges from the intimate family style of Llwyn at Penegoes to the group type accommodation offered in the Centre for Alternative Technology’s eco-cabins that each have 18 beds currently at £15 a night and Corris Hostel, which has 43 beds at £20 per night.

4.4.10	Further afield there is bunkhouse space at Aberystwyth 18 miles south of Machynlleth on the University campus and at Plas Dolau Country House. There is also a hostel affiliated to the Youth Hostels Association at Borth, about 16 miles south of Machynlleth. In Dolgellau, 16 miles north of Machynlleth, the Old Lombard Bank has been converted into a bunkhouse. The Lodge at Staylittle is about 13 miles to the south east. Current prices at the Lodge are £40 per person per night. The overall average price is £20 to £30 per person per night.

4.5	Predicting the future

4.5.1	Future patterns of tourism in Mid Wales will be partly determined by what happens on the ground but also influenced by economic, demographic, social and other factors beyond local control. These might include:

- Uncertainties around overseas travel

There is some uncertainty among the UK population about the effect of Britain’s exit from the European Union. This might include concerns about a wide range of inconveniencies and costs, such as cross border security, passport requirements and currency exchange costs, as well as the costs of mobile phone use. Taking holidays at home might become an increasingly attractive option in the future. Conversely, there might a decline from foreign visitors. The value of the pound may influence decisions about travel overseas – depending on whether the pound’s value is high compared to other currencies, or vice versa.

- Economic futures

The pace of economic growth is forecast to be slow in the near to medium future. The region relies heavily on public sector employment, as well as agriculture and tourism. There is still considerable restraint on public spending after a decade of austerity measures, which is unlikely to be alleviated significantly in the near future. This has an impact on local authority budgets and the resources available for destination management, marketing and infrastructure.

- Environmental awareness

Younger people in particular appear to be more aware of issues such as climate change, which may reflect their decisions when it comes to making choices as consumers. However, there appears to be limited evidence that this translates into action, and in fact older generations are as likely to make ethical or environmentally positive choices as any other – and in some cases they have the disposable income to follow through. This may translate into opting for a number of short breaks throughout the year rather than one long break to exotic locations. Such people are likely to seek authenticity and distinctive destinations.

At the same time. Government policy towards public transport will be a factor – support for improved public transport networks may determine which places people choose to visit.

- Demographics

The UK population is ageing, with a significant increase in over-65-year olds. Traditionally this age group enjoys breaks at home. There are more single households, reduced disposable income in some cases, with people working longer to fund their retirement. They are likely to be discerning about value for money, and are seeking experience that are dependable and, in some ways, predictable.

There is also a strong market for niche activity holidays among people in their thirties and forties, including mountain biking and general outdoor experiences. The area around Machynlleth is ideally suited to deliver on this potential.

- Competition

Within the UK there are a number of competing destinations seeking to exploit the domestic tourism market. Simply keeping position and retaining market share becomes a challenge let alone breaking into new markets and developing new business.

Wales has a relatively limited share of UK inbound tourism. It is hard to predict what the overall numbers are likely to be in the future, depending on Government policy on promoting the UK as a tourist destination, on the value of the pound, and on the UK’s image around the world. It will also depend on the extent of Government support for the tourism industry and for ancillary development.

- Climate change

This has already begun to have an effect on the climate of Wales, with warmer, wetter winters and dry summers with storm events. This will have an impact on the landscape and on biodiversity. Unpredictable weather patterns are likely to be a feature.

Images of flooding and transport links cut off because of severe conditions may have a negative effect on holiday choices in Wales.

- Epidemic/pandemic diseases

As the recent coronavirus outbreak has demonstrated, such outbreaks can have a devastating effect on the travel and tourism industry. Although the Spring 2020 outbreak is perhaps exceptional, similar outbreaks have occurred in the past in other places, and diseases such as foot and mouth disease have had significant impacts on UK rural tourism in the past.

- The internet

Social media plays an important part in determining where people choose to go. Third party recommendations are relied on, through sites such as TripAdvisor.

The internet is the preferred route for booking and information collection for many people. New ways of accessing and sharing information through social networking sites are by-passing traditional routes and information can now be accessed more readily on the move via mobile phones.

4.6	Conclusion

4.6.1	There is a shortage of low to medium cost accommodation in Machynlleth itself. For some visitors, especially those who are on a walking or cycling trip, it is important that they can access services in the evening. This is also a factor in encouraging more people to travel to their destinations by train or bus. Machynlleth is well placed for people who want to take this kind of a holiday and there is a strong argument to say that more accessible and affordable holiday accommodation in the town would be valuable and sustainable.

4.6.2	In terms of pricing, we considered that £20-£25 for a bed in a well-appointed bunkhouse, and £55-£60 for a double room, was about the right level at 2020 prices. This would entail a mix of provision with a high degree of flexibility. This would need to be adjusted by about 40% to take account of inflation and other increased costs by 2024.

4.6.3	There is no certainty regarding future patterns of tourism. Restrictions, for whatever reason, on overseas travel may facilitate more trips and stays within the UK, but may also result in a loss of overseas markets. Unpredictable weather patterns may draw people to the coastline or deter them. An ageing population might prefer not to travel far, although a particular cohort with plenty of disposable income might choose to travel further afield.

4.6.4	The assumption, based on trends, is that there will be an increase in visitor numbers to the area, and therefore there is scope for increasing and improving on the accommodation offer.

- Engagement and involvement – ensuring inclusion

  - Introduction

5.1.1	The Old Stables belong to Machynlleth Town and to its citizens. It is therefore essential that they are consulted on the future of the building and on the benefits that they perceive will come from its restoration and development. From the start of the programme, it was important to gather initial ideas on its use from as wide a range of people as possible and to involve them in its future. Our interpretation of the terms ‘engagement’ and ‘involvement’ has been tabulated and is presented as Appendix 4.

    - Public engagement started prior to the initial feasibility study. This was done through a survey carried out by Machynlleth Town Council in 2018 and asked the following questions:

- What do you think about converting the Stables into a bunkhouse for walkers and cyclists?

- Do you have any alternative suggestions for its use?

- Would you be willing to donate some time in helping to work on the site e.g., clearing vegetation?

- Should the town council sell this building?

5.1.3	There were 147 responses to the questionnaire, and there was considerable support for its retention for the benefit of the community. Of those who responded to the fourth question, 71% did not wish to see it sold.

5.1.3	Surveys of this kind are valuable in getting a sense of people’s general opinions, but unless there is an appropriate level of awareness raising, debate and analysis, they can be limited. For instance, had people been informed during the survey that most of the proceeds of the sale might be lost to Powys Council, perhaps more than 71% would have supported its retention by the town council.

5.1.4	There was a wide range of opinions and suggestions, many of which were unrealistic or inappropriate for the Old Stables, though they might be commendable in themselves. A lack of space for young people was flagged up, as was the need to provide sheltered housing. An arts centre was suggested, as was a crafts centre, low-cost accommodation and well-being centre.

5.1.5	The fact that the questions were somewhat directed by those carrying out the survey was an area of concern and it was recognised that the feasibility study should respond to people’s thoughts rather than lead them. The feasibility study therefore set out to test a range of options offered by the community, before consulting on the more appropriate.

5.1.6	A Feasibility Study network group was set up in November 2019 to help to guide the project and to provide the necessary input from professionals and members of the community. The group comprised:

- Two members representing the town council as the project clients

- A local architect providing architectural, structural and design input

- An individual representing local growers

- An individual representing the Machynlleth Repair and Share activities and other local initiatives

- An individual representing the general local concern for the Old Stables, the proposed Bandstand project and Machynlleth events

  - Summary of engagement activities 2019-2020

5.2.1	During this period we engaged with local people in a number of ways. As well as discussions with individuals within the town who have a particular interest, we ran market stall discussions during the Machynlleth market days on 13th November 2019; 22nd January 2020, and 11th March 2020. We asked shoppers whether they knew about the Old Stables and what they would like to see done with them, and to put their thoughts onto post-it sheets. There was wide agreement that they are a valuable asset to the community and should be retained.

One person said:

“I really want to help save this lovely building. Use the restoration to make use of probation services to use and train those in/leaving prison to learn traditional building restoration skills.”

Another local shop owner said:

“It is so strange. I was only thinking about that building the other day. I have always been interested in abandoned buildings.”

5.2.2	When asked what might be done, a number of possibilities emerged. A lack of space for young people was flagged up, as was the need to provide sheltered housing.

    - Responses might be grouped around the following:

- Some kind of craft/making and mending/repair workshop, possibly linked to a Men’s shed. A ‘making and fixing’ community space

- Some kind of food centre that would include the use of a rentable kitchen space to prepare produce for sale locally and for training, linked to a produce exchange and distribution outlet – a ‘Real Food Centre’ for mid-Wales.

- Re-use of the original horse stalls, linked to an emerging pony trekking centre.

- Accommodation – bunkhouse and/or self-catering.

- Heritage interpretation

- A recording studio

- Children’s play area

5.2.3	Others suggested running a range of specialist workshops and courses, including gardening, organic growing, dry-stone walling, food and baking, green chairmaking, charcuterie, and woodland management. There appeared to be particular enthusiasm for the running of ‘left field’ specialist courses such as shoe, guitar and canoe 	making.

5.2.4	Discussions were had with some specific projects or interests in the town. This included the group who were trying to set up a recording studio. The idea was not appropriate to the Old Stables. but has since been taken forward for another building nearby. We met with members of the Owain Glyndwr Centre on February 26th 2020 to discuss possible links between the projects.

5.2.5	At a Repair and Share event on November 19th 2019 the following comments were made:

“We need to preserve what we have left of our heritage. This building is in a prime position on entry to Machynlleth and well worth preserving.

Community Hub that involves youth and elderly. Bunkhouse with community involvement across diversity of people. Projects, functions, skills sharing.”

    - At a Climate Festival on November 23rd 2019, participants’ suggestions included:

- A sauna and hot tub in the Stables courtyard would be welcome for cyclists and walkers.

- A Saturday Farmers Market. Pointed out that some people can’t get to the Wednesday Market and anyway it would be good to encourage a local produce market.

- Gerddi Bro Dyfi – would like an indoor space for training.

- An area for a tree nursery in the ground space

- The renovated Stables should be an attractive building and one that is a model for environmentally sustainable historic buildings. Machynlleth could be more attractive if it has a building that demonstrates the climate crisis ideals.

- Building work could include training opportunities for people in the building trades – paid apprenticeships.

5.2.7	As part of our programme we were able to use a video produced by a local resident in 2014 and kindly offered to us. We used the video on one of the market stall days, and also during our key consultation workshop in February with the stakeholder group.

5.2.8	In order to involve and inform more people and especially local businesses about the Old Stables and to its potential, a flier and a briefing sheet were produced which were distributed around the town on March 13th 2020 and were given to individuals with whom the programme was discussed. These included 13 local outlets that we thought might have an interest.

5.2.9	There was a range of responses, largely supportive, but in some cases with a degree of concern about the potential cost of the programme to the town.

5.2.10	Unfortunately, it wasn’t possible to develop this type of engagement further, due to the Covid outbreak restrictions.

5.2.8	We held discussions with staff at Denmark Farm near Lampeter, and with volunteers at Y Dolydd, Llanfyllin Old Workhouse, on the challenges of running hostel accommodation. With Denmark Farm we also discussed the logistics and practical details of organising courses and workshops.

5.2.9	Because the central idea that was now being tested involved visitor accommodation, it was important to gauge the feelings of existing accommodation providers. Overall, there was positive support for the proposal. The manager of a local hotel stated:

“This could be an interesting project and would be timely because there is a big shortage of accommodation in Machynlleth town. There is a definite need for something that caters for younger people who are on a limited budget. People do call at the Wynnstay looking for bunkhouse accommodation and refer to the previous bunkhouse in the town. It would be good for the town and for the wider economy. It will have wider consequences than simply providing accommodation”.

Another, a guest house owner, stated:

“There isn’t enough tourism accommodation in Machynlleth. A bunkhouse would be the best way to provide this. There is a need for a bunkhouse in Machynlleth”.

A nearby hostel representative seemed to reflect these views:

“In regards to the stables being converted into bunkhouse accommodation, we have no problem with it or perceive it as a threat…We do provide bunkhouse accommodation for hikers or countryside enthusiasts, when we haven't groups staying with us. But I don't think having extra bunkhouse in the area will harm us”.

5.2.10	Importantly, we were advised by someone in the hotel business that an historic building requires continuous maintenance costs. They thought that the Old Stables programme would need to have an interesting slant in order to attract younger people and that it 	will need top-class marketing to be successful. They estimated that it takes at least five years to establish a business in the correct niche market.

5.2.11	It should be noted that the above comments appeared to be at odds with the views of representatives of Mid Wales Tourism [MWT], who argued that existing accommodation providers were already unable to attract enough business. It is worth noting that MWT represents a wide range of providers on a regional, rather than on a local basis.

5.2.12	However, MWT did make a number of important suggestions, some of which are beyond the scope of this report but are significant. These include the idea that the Old Stables would be an ideal centre for a town-wide interpretation project, which should tell the story of Machynlleth from its earliest days through to recent developments, such as the story of CAT and its influence on the town and recent activities in relation to the Climate Crisis and localism.

5.2.13	In our view, key sites in the town, such as the Plas, the Old Stables, MOMA, Canolfan Glyndwr should be brought together in an overall interpretation plan and linked to a central interpretation hub. The latter could be the Old Stables or the Plas itself.

5.2.14	It was suggested that we should be looking at the whole of the area around the Plas, to include the gardens and the linking the Plas itself with the Old Stables building. It would also be appropriate to include the fields and woodland and to promote short local walks from the Plas/Old Stables.

5.2.15	Importantly, MWT pointed that it is not the role of a town council to run a commercial bunkhouse and that there could be opposition if such an enterprise is publicly funded. This confirms the idea that an independent organisation, probably a social enterprise, should be established to take ownership of the Stables and to manage the programme.

5.2.16	Having collected, analysed and formulated initial thoughts, a workshop day was run on February 5th 2020 for people who had expressed an interest. It was attended by twenty-one invited people, who were presented with a number of options, focussing on the proposal for some form of bunkhouse or lodge accommodation. The workshop also explored the compatibility of this with options to provide space for some kind of food hub, repair and share workshop, and a kitchen for training in food preparation.

5.2.17	The general consensus was that there are already some spaces in Machynlleth that might be developed to cater for these other activities, that they were not necessarily compatible with the principal proposal, and that they might undermine the potential for income from visitor accommodation. Some new suggestions included the idea of a living and working/studio space for an individual worker.

5.2.18	The costs and potential revenue from accommodation were also explored, with a view to optimising the potential for a mix of family rooms and bunk spaces.

5.2.19	The results from this event provided the basis for the architect proposal in the feasibility study.

5.2.20	Discussions about the proposal were had with Cadw, who could not make specific comments at that stage. However, the officer asserted that from Cadw’s perspective it is important to understand the nature of an historic building; that changes need to be appropriate to that building; and that it is essential to engage with the appropriate local authority officer.

5.2.21 The public engagement during 2019/20 had created a network of interested people and of key stakeholders. Contact with these people has been maintained in the intervening years and they still form a core of support. In all 108 individuals took part in this stage of the engagement.

  - Summary of engagement activities 2021-2022

5.3.1	The Feasibility Study (2019/20) included discussions with a number of existing accommodation providers. The results of these discussions showed that businesses that already provide accommodation felt that there is a need for more and for greater variety. They didn’t see the Stables proposal as a threat but as a potential benefit to the town and to their own businesses. Other businesses, such as pubs, that cater for tourists and other visitors have also mentioned that they frequently get requests for accommodation. The owner of the Black Lion at Derwenlas (2 miles south of Machynlleth) stated that he has at least 5 such requests each week during the holiday season.

5.3.2	In order to ascertain need, an in-depth study of the requirements of other types of business stakeholders has been made during 2022. Around 32 individuals and organisations were contacted of which 22 have replied. The replies generally perceived the Old Stables as a programme that would be advantageous to them and a paper has been written on their responses.

5.3.3	There are at least six visitor destinations or venues in the Dyfi Valley that host events and activities.

“There is a distinct lack of good affordable accommodation in the area. Birders often come to the area to visit several places and younger birders can’t afford the local accommodation. Schools that make visits may want to include overnight accommodation in the future”.

5.3.4	There are about ten annual festival and sporting events based in Machynlleth. These events either already have a demand for extensive accommodation by festive attendees or anticipate that they will have in the near future as the popularity of their events develops.

“It would be a huge benefit to us. In reality a bunkhouse such as this would be an ideal base for our festival Crew and we would likely want to book it out each year over the festival period for staff. This would be from the Thursday to Monday each May Day Bank Holiday weekend. Local accommodation is one of the big limiting factors to the further growth of the festival and so any new accommodation within the town is very welcome”.

5.3.5	At least seven tourism focused businesses in the Machynlleth area have an interest in accessing lodge type accommodation for their clients and there are six local groups or organisations that promote the Dyfi Valley area and see the provision of additional visitor accommodation as advantageous to their plans.

“It would be great to see this building in use. And the area would benefit from increasing supply of accommodation in the area.”

5.3.6	Ecodyfi is a bilingual locally-controlled, not-for-profit organisation based in Machynlleth. It was established in 1998 and has been fostering and supporting a greener economy and community ever since. Ecodyfi also manages the Dyfi Biosphere. Biosphere Reserves explore locally how sustainable livelihoods, vibrant cultures and robust economies can be based on healthy environments. One of the projects managed by Ecodyfi is Trywydd Dyfi/Dyfi Active Travel. The officer for this project has said:

“Ecodyfi aims to secure future funding to increase cycling and walking activity in the Dyfi Biosphere by publishing maps and itineraries, creating a network of e-bike stations and promoting green/ sustainable tourism options.  It also aims to increase access to historical, cultural and natural places by bike or by foot. As more cyclists and walkers will be encouraged to explore the Dyfi Biosphere there will be the need for suitable accommodation for cyclists and walkers. Therefore, we would like to support this project”.

5.3.7	Bodfrigan is a recently established cooperative enterprise about nine miles from Machynlleth, which plans to run workshops and courses.

“I am very excited to hear about this project and feel that there will be a significant positive benefit for Bodfrigan if there is more accessible and readily available accommodation in Machynlleth, as it is within easy reach of our community spaces.

As you know, Bodfrigan intends to develop a community space at our co-operative where we can host workshops, events and courses. We have land available for participants to camp during the summer season, if that is physically accessible to them. However, during the off-season, we will need accessible accommodation for participants. The Old Stable could provide that easily as we are on the same bus route and less the 15 minutes from Machynlleth”.

5.3.8	The Machynlleth Enterprise Forum is a network that connects all types of local businesses and organisations that are committed to the growth of the Machynlleth and area economy. The members of the Forum, numbering about 100, have been contacted as potential stakeholders in the Old Stables Lodge programme. The owner of the Wynnstay Hotel and an important Machynlleth businessman, responded by saying,

“Self-catering is the way to go. Small units, dog and family friendly - keep the facilities minimalistic, easy to serve, clean. This would fulfil a need and help businesses in the town: shops, pubs, restaurants, attractions, events. As the only accredited hotel in town, I am happy to provide any information to anyone on the project. We should welcome the project, and could help and advise on its marketing.”

5.3.9	In addition to the above local stakeholders contact has been made with seven Wales based organisations that manage or run walking or cycling holidays and activities. They perceive a demand for accommodation on their routes that pass through or converge on Machynlleth, although some businesses find that clients require three- or four-star accommodation. The Lodge at Staylittle, organises mountain biking events and provides accommodation for other outdoor activities. Its owner-manager emphasised that there is not enough bed space in the Machynlleth area to run major activity events. He explains that

“…various cycling/walking routes/projects relate to the Machynlleth area. These include the Wales Coast to Coast 6-day walking event and the Glyndwr Way, which has an increased footfall and is creating a rising demand for accommodation on the route. There is also a shortage of accommodation on the Trans Cambrian bike route”.

5.3.10	In addition, the stakeholder analysis has identified local craft and sustainable living groups that would run residential courses if suitable accommodation were provided. Gerddi Bro Dyfi Gardens is a community-based project that manages an area of land in the Plas Machynlleth grounds. It teaches people about growing food and sustainability and especially creates an environment conducive to well-being. The chair of the Gerddi confirms support for the project,

“We would envisage Horticultural Training Courses with accommodation for visitors to the area. The Gardens specialise in showing how pollinator/nectar rich plants can be grown as well as other wild life friendly plants for gardens of all sizes.  A letter of support was provided for the initial proposal and we continue to see the Stables as a great opportunity for ‘green’ tourism”

5.3.11	Discussions with organisations involved with the wider geographical area of the Dyfi Valley and beyond also pinpoint the benefits from additional accommodation in the area. The Project Officer for Tir Canol, which is working to provide an interlinked environmental and human landscape, has said that;

“Throughout the project at a number of drop-in sessions locally the issue of suitable accommodation for visitors and an interest in regenerative tourism has been highlighted by many. The project is now exploring regenerative tourism further with a number of stakeholders, looking at how tourism can build regenerative economy rather than an extractive economy which is often an argument shared. The development of the Hen Stablau could form a key opportunity in which to explore this further with others in the local area”.

5.3.12	The Centre for Alternative Technology (CAT) has been established about 3 miles north of Machynlleth for over 40 years and has grown exponentially. They are currently undertaking a major development that is planned to,

“…make CAT a flagship Welsh sustainable tourism attraction and a sustainable tourism hub”.

5.3.13	CAT intends to grow visitor numbers from the current 30,000 to 100,000 or 150,000. They already find that there is shortage of good quality accommodation for students and other visitors and would support the provision of this type of accommodation at the Old Stables.

5.3.14	Dyfodol Dyfi was a weeklong public engagement event held from September 10th 2022 t0 September 18th as part of the Community Renewal programme. The Old Stables Lodge programme was represented by a display that informed people about the background to the programme and gave detailed information from the feasibility study about the programme, the proposals, architect’s designs, and public responses. Visitors to the event were invited to add their names to the list of contacts for the project and to respond to the prompts below.

5.3.15	Twenty people signed to be kept informed. This is a selection of their comments:

- I think that the Old Stables Lodge will benefit Machynlleth because….

Hopefully more visitors would stay here and not in AirBnBs (which take up accommodation which could be used by local families).

It can provide overnight accommodation for people attending courses/training provided by our growing ‘green economy’ – horticulture; cooking; pathway and farming etc.

It is an attractive and interesting historical site with potential for many uses. Accommodation here would be a great idea with possibility of using some space for workshops. classes and office space?

- I think that the Old Stables Lodge could be useful to my organisation because…

We lay on many local events and would benefit from convenient accommodation for visitors and space for events.

Part of our heritage. A community site to develop and create. Young people and members of the community to share skills and ideas.

We need more registered kitchens that are free/affordable to use for local value-added food production and training.

- I think that the Old Stables is an important historical building because…

It is a beautiful and unusual building in a central position.

I would like to see the Old Stables a used building. Having heard the history and difficulties, I am generally supportive of the lodge idea and would also like to see some availability for the community e.g., activities in the kitchen. Also, some consideration for e.g., as a wedding venue.

5.3.16	Several people expressed a preference for the Stables to be converted into social housing. This concept had been considered in the Feasibility Study, but had been ruled out because the idea had failed to find a developer in 2013 due to the difficulties and cost of converting a Grade II listed building for this purpose. There are other more suitable sites in the town for this purpose.

5.3.17	The Stables Lodge display is currently ‘on the road’ and will be taken to events in the town when public occasions provide an opportunity. It will be displayed at the Bowling Club, at the Co-op store, at the Plas lobby, at the Owain Glyndwr Centre and at other appropriate locations in the town.

5.3.18	A summary of the work that has already been carried out and which is planned in relation to involving members of the Machynlleth community at all stages of the programme is included in Appendix 4.

  - Looking ahead – telling the story together

5.4.1	Telling the heritage story and engaging members of the local community in the heritage theme is a key project within the overall Old Stables Lodge programme. Although it is a project in its own right, it will be woven into all the projects within the Old Stables Lodge programme. This will include creating awareness of the value of the existing building; informing local people of the plans to restore the building; including training within the actual building projects; developing an interpretation plan and delivering its outputs, which will include accessibility and inclusivity. heritage project will also create an additional and important layer of experience for visitors to the Old Stables Lodge when it is functioning as a visitor and community venue.

5.4.2	The Old Stables is one of the few existing buildings on the Machynlleth Plas estate that reflects the rural nature of the estate and some of the activities connected with farming. land management, rural industry, and activities over nearly two centuries. It is also recognised as having a particular architectural value for which it is Grade II Listed. Its heritage value has been acknowledged in the statements made during the public engagement periods, and for example, the responses during the Dyfodol Dyfi event referred to in paragraph 5.3.14.

5.4.3	During the 2019-20 engagement with members of the public strong themes that emerged were the value of the building because of its architectural heritage and because of its potential as a hub for telling the story of the town as a centre for local commerce and industry.  For example, the representative of Mid Wales Tourism suggested that

“The Old Stables would be an ideal centre for a town-wide interpretation project, which should tell the story of Machynlleth from its earliest days through to recent developments, such as the story of CAT and its influence on the town and recent activities in relation to the Climate Crisis and localism.”

5.4.4	It was suggested that this theme could involve the whole of the area around the Plas, to include the gardens and the linking the Plas itself with the Old Stables building. It was said that it would be appropriate to include the fields and woodland and to promote short local walks from the Plas/Old Stables.

5.4.5	During the workshops held in February 2020 an idea emerged for interpreting the link between the Old Stables and the importance of horses in traditional rural living and of using the remaining horse stalls to tell this story. The notion of refocusing on the role of horses in rural life was also suggested during the 2022 Dyfodol Dyfi engagement. Another theme that was put forward in 2020 was to tell the Victorian history of the Plas, which might be interpreted through having a ‘Victorian’ kitchen or at least one of the bedroom spaces be decorated in a ‘Victorian’ style.

5.4.6	As a result of the initial engagement, it therefore became clear that the Old Stables Programme should include an element that tells the story of the building itself but that it is also a focus for telling a bigger story. This aspect of the programme is seen as a way in which the next stage can involve a variety of local people in developing an interpretation plan for the Stables and its environs and in playing a role in bringing the story to life.

5.4.7	Telling the Story Together would be a complex interpretation project for which the Stables would act as a hub for telling the story of the building and for interpreting the rural, commercial, and industrial heritage of Machynlleth. This would extend the existing Machynlleth Town Trail and Parliament House exhibition installed in 2022. All interpretive material will be delivered bilingually in Welsh and English.

5.4.8	It is envisaged that community groups and individuals would be involved through talks, research, and workshops. The kinds of activities would be varied, depending on the ages, abilities, and existing interests of members of the groups. Participant groups might include:

- Schools

- University of the 3rd Age

- Gerddi Bro Ddyfi and Mach Maethlon

- Local growers and producers

- Local craftspeople

- Wellbeing groups identified by local organisations such as Camad

- Arts and literary groups

- Local history interests

5.4.9	As a result of the engagement activities outlined above it is expected that headline themes will emerge. These might include the following:

- The Stables and the use of horses in farming

- Wildlife in old buildings – bats and birds

- The Hunt and its role in local life

- Managing the land around the Plas and its estate

- Growing local produce, past and present

- Traditional crafts and present-day craft practice

- Shops and Entrepreneurs

- Transportation - Railway and Ships

- Church and Chapel

- Mills – rivers and water power

- Forges and Making

- The Gentry

5.4.10	The Old Stables will provide accommodation for people visiting the area and will especially attract the type of visitors who will want to explore the town and the surrounding countryside on foot, by cycle, by bus, train, and car. The Stables Interpretation project will stimulate interest in the town and the rural landscape and encourage visitors to explore further and more deeply. The Stables Heritage Hub will be linked to other visitor venues in the Dyfi Valley, which tell more localised parts of the overall heritage story. These will include the Dyfi Wildlife Centre, Cletwr community hub and the Ynyslas Dunes Visitor Centre.

5.4.11	It is envisaged that the Stables itself will be an interpretation hub where the stories will be told in a variety of ways and media. One suggestion is that each of the bedrooms could be devoted to a specific theme. This might be done through the overall decoration and the atmosphere it creates including colours and detailing and through the Inclusion of individual artefacts (or replicas) in the room.

5.4.12	Interpretation would also be accessed in other ways, such as discreet interpretation panels; digital information accessed at the hub or within individual rooms. An external Storifa or hub that tells the story of the Stables and the Plas could also be planned for the garden area.

5.4.12The development of an Interpretation Plan for the Old Stables and related stories will be undertaken through several stages of engagement with members of the local community, including groups who might not always be included in such activities. The idea of the Stables as an interpretation hub will be tested and, if that appears to be feasible, themes for interpretation will be developed. It will be important to involve the community at all levels but also to keep a focus on producing a coherent and achievable proposal. It is envisaged that the various stages of the process will be funded though sequential funding bids to different funders.

5.4.13	Initial community contacts will be made and research undertaken during 2023. This process will initially involve identifying and contacting key individuals and groups. Following this, a workshop will be run for these people to introduce them to the idea of interpreting a heritage story and to some of the media that might be used. A part of the initial research to explore suitable themes will involve volunteers in working through existing material, such as the archive of the MOMA Millennium Project and published material, including Machynlleth Town Trail by David Wyn Davies and A Pictorial History of Machynlleth by the same author. Local stories will also be collected.

5.4.14	The interpretation project will be publicised through a Market Day stall, personal contacts from the current list of interested people and through social media. The above process will help to identify individuals, groups and organizations that might want to take part.

5.4.15	Stage 2 of the interpretation process will involve writing an Interpretation Plan. This will be delivered by a professional during later 2023/2024 as part of the development stage of the Old Stables programme. The plan will include the headline themes for telling the story, individual topics within those themes and recommendations for the media that will be used. A methodology and timescale for delivering the interpretation will be included in the Plan and costings for the whole project and for individual items will be included.

5.4.16	The Draft Interpretation Plan will be discussed by representatives of groups that have been involved. It will finally be presented to the Old Stables Board of Director for their acceptance.

5.4.17	It is anticipated that the delivery stage of the heritage interpretation process will involve some community activity, such as working with school and other groups on creating some of the imagery and text. This process will aim to be as inclusive as possible and to include drawing on the experience of people who might struggle with accessing and understanding the stories being told. The manner of delivering the stories surrounding the Stables and aspects of the story of Machynlleth will be varied, imaginative and accessible and might include the following:

- Employ artists/writers etc to work with communities to create images that could be worked up into those to be found in individual rooms

- Develop designs for individual rooms – working with artists/interior designers

- Collect/make artefacts

- Work up interpretive material for the central interpretation hub in the Stables building

- Develop an app-based programme based on the stories for each room

- Commission and make other relevant work

- Produce written material, such as a pamphlet

    - To achieve this project the following would need to be adequately funded and would require an expert team. The delivery of the plan would be staged so that it could continue after the Old Stables Lodge has been opened. This process would allow for additional funding streams to be accessed over subsequent years and to apply to individual funders for specific interpretive projects.

    - Over the whole life of the community interpretive project, Telling the Story Together, various experts would be engaged as part of the team. A lead planner with experience in interpretation projects would work on and write the interpretation plan and co-ordinate the project. Someone with experience of working with community groups at all levels would be required to lead on community engagement. Ideally this needs to be a Welsh speaker.

    - At the delivery stages a team of artists and designers working in various media would be employed. An artist/s with community art skills would lead creative work at the community level. Specialist designers would be required to work on the interior design for the Stables hub and rooms. In addition, designers would be needed to develop graphics for printed material, such as panels and a pamphlet and to produce any digital material, such as a app.

    - Although it is likely that interpretation material would be mainly located in the main building, another possibility would be to design and build an exterior hub or Storifa (place for telling the story). This could be an exciting design opportunity that could be offered to CAT (Centre for Alternative Technology) as a student project.

6.	Development programme

6.1	Overview and risk analysis

6.1.1	In the introduction we set out the objectives of the town council in relation to this important building. We recognise that achieving these objectives will take time and money. Based on our experience of previous programmes we estimate that it will be January 2026 before the building can be realistically up and running as a business.

Figure 1. Programme overview

6.1.2	Progress to date has been set out in section 1.5. The figure below [figure 1] provides an overview of the programme. We are currently at Stage Two in the process, most of which has been accomplished. This stage was funded by the AHF. The two elements of Stage Three will be subject to further funding from AHF, and are now expected to proceed in 2023 if funds are available.

6.1.3	We anticipate that overall build costs, including fees and charges will be about £75,000.00. Of this, about £40,000.00 has been or is in the process of being secured through the generosity of the AHF.

6.1.4	It is anticipated that a significant grant will be sourced from Heritage Lottery funding should that be successful. During 2023 we will make applications to major funders with an interest in community-led regeneration projects and in the restoration and re-use of buildings of heritage significance. These will include the Transforming Towns Initiative, funded by the Welsh Government and managed by Powys Council under the Placemaking fund.

6.1.5	The following table [table 10] gives an indication of the running order. Whilst it is not a detailed scheme, the key stages and the timescales provide an indication of the action points that are needed to develop the Old Stables to the point of operation.

Table 10. Programme running order 2022-2026

Table 11. Risk analysis

6.1.6 The programme is not without risk. The competition for grants is very high, and the likelihood of failing to obtain all the necessary funds is significant. There may be logistical challenges, changes in tourism patterns, staffing problems and governance issues, any of which pose a risk to success. The following table summarises some of our concerns.

| Risk | Likelihood | Impact | Response |
| --- | --- | --- | --- |
| Fail to achieve Heritage Lottery funding |  |  | Ensure application is high quality, well evidenced, open to critical analysis, and responds directly to questions. Follow guidance rigorously. If necessary, amend and re-apply. |
| Fail to achieve supporting funds |  |  | Ensure high quality, well evidenced applications; ensure that applications are well targeted towards funder concerns, policies and priorities. Seek bank loan if necessary. |
| Unable to recruit experienced board members |  |  | Raise project profile early on. Provide funds for training. Set out clear descriptions of duties and responsibilities. Maintain a list of potential members. Discuss widely. |
| Lack of community support |  |  | Raise project profile through social media; stress its value to the community. There is a high degree of support currently. Continued engagement critical. Work with other organisations and interests. |
| Fail to recruit appropriate manager |  |  | Advertise widely. Ensure that the job specification is clear and robust. Ensure clarity about the profile of the person required. |
| Fail to recruit support staff |  |  | Advertise widely. Ensure that the job specification is clear and robust. Ensure clarity about the profile of the person required. |
| Builders fail to complete |  |  | Ensure that builders have the means to manage cash flows, and that they are suitably qualified to carry out the work. Tendering process critical – manage with architects. Set out a detailed scheme of work – discuss to ensure viability. |
| Delays in completion |  |  | Weather unpredictable. Ensure that there is a programme of works in place. Do not recruit managers or purchase equipment until the process is well advanced. |
| Economic downturn |  |  | Moderate risk. Ensure that prices are competitive, promote widely, work with partners to raise the profile of the area as a desirable venue. Adjust outgoings is necessary. |
| Disease outbreak prevents travel – lack of visitors |  |  | Moderate risk over the timescale. Ensure that appropriate measures are in place to respond appropriately. Report on progress to funders regularly. |
| Accommodation numbers not achieved |  |  | Unlikely but possible given the previous two concerns. Analyse the causes. Promote and market. Adjust outgoings. Identify alternative options to mitigate financial impact. Move to full-time employment based on demand. |
| Running costs exceed expectations |  |  | Possible but a degree of predictability. Outgoings based on annual 2% interest. Adjust outgoings by identifying where savings might be made. |
| Staff relationship issues |  |  | Unlikely but possible. Ensure that dispute processes are in place and that there is clarity in procedures. Ensure that equalities, H&S and other policies are in place and understood. Board member to act as critical friend to management team. |
| Criminal action – assault, robbery etc |  |  | Possible. Ensure that procedures are in place strictly adhered to. Have a system in place for alerting police and appropriate board member. |

6.2	Build programme

6.2.1	A Measured architectural survey was carried out in 2019 in order to identify the key spaces within the building, to inform the structural survey, and to consider the architectural constraints and opportunities of any proposals.

Figure 2. Floor plan. Source: George and Tomos architects

6.2.2	The upper floors appear to have been largely domestic, with the exception of room 1, which is an open space that clearly housed the coaches. On the ground floor there are another 8 rooms or spaces, some of which appear to have been stalls for horses, prior to being converted into domestic spaces. Rooms 7 and 8 have retained their original stalls.

6.2.3	An initial sketch was developed and refined to the point at which a concept was produced for consultation. The concept shows ten bedrooms with en-suite bathrooms of various sizes, the five biggest bedrooms could be set up as either family rooms with a double bed and sofa bed or as a bunk room sleeping up to six occupants. The five smallest bedrooms could sleep two as a twin/double or four with bunks. The total occupancy could then range from twenty persons (all doubles) to fifty (as bunks). These numbers are a guide and would be subject to detailed survey and design.

Figure 3. Concept plan. Source: George and Tomos architects

6.2.4	In addition to the accommodation, a large vaulted space is provided for Kitchen/lounge which could also be used for teaching and workshops together with a smaller communal area. The intention is that only breakfasts would be served, which would allow the space to be used by the community during the day.

6.2.5	The architect’s building cost plan [table 12] shows that the costs of capital works will be £2,191,995.16, exclusive of VAT, at September 2022 prices. This is an increase of 30.7% on the 2020 cost plan, which was £1,677,384.94, exclusive of VAT. This figure is likely to increase by at least 20% by the time of completion, in other words, in the region of £2.5 million.

Table 12. Architect’s cost plan

6.2.6	The cost plan is seen in terms of an overall build programme comprising a number of projects, to facilitate a structured and phased approach. This is shown in table 13. Each project is colour coded and linked to the spreadsheet shown in table 14, which include the build costs. Programme management is not costed within the build programme. It is intended to seek funding for an accessibility unit – project 3X – which is not currently identified as part of the build programme. The protection and enhancement of bird and bat habitat will be required – this is project 2X. Opportunities to engage, raise awareness, train and interpret will be present throughout the programme – this is identified as project 3Z, and will form part of the programme management.

Table 13. Building programme disaggregated into projects

Table 14. Architect’s cost plan disaggregated into projects

Table 15. Ancillary equipment

6.2.7	Table 15 lists the ancillary equipment. Those items denoted as Item [1] are included in the build costs. Those items denoted as Item [2] are not included. Assuming a 40% increase by 2026, the total cost for these items will be about £33,350.00.

| Item [1] - within build costs | Quantity/unit cost | Total |
| --- | --- | --- |
| Beds | 30 singles @ £364.00 10 bunks @ £224.00 4 doubles @ £630.00 | £10,920.00 £2,240.00 £2,520.00 |
| Cupboards etc | 10 wall units @ £210.00 6 shelf units @ £420.00 | £2,100.00 £2,520.00 |
| Lounge furniture | 20 lounge chairs @ £280.00 4 settees @ £910.00 10 lounge/coffee tables @ £245.00 | £5,600.00 £3,640.00 £2,450.00 |
| Bedroom furniture | 25 bedside cupboards @ £140.00 | £3,500.00 |
| Tables | 3 X 8 seaters @ £1,680.00 | £5,040.00 |
| Chairs | 30 chairs @ £105.00 | £3,150.00 |
| Office/reception furniture | 2 chairs & tables @ £1,400 | £2,800.00 |
| Kitchen fittings/ furniture | 8 stainless steel shelf units @ £350.00 8 kitchen wall units @ £560.00 1 double sink @ £2,800.00 4 stainless steel worktop tables @ £560.00 | £2,800.00 £4,480.00 £2,800.00 £2,240.00 |
| Refrigerators | 2 @ £1,680.00 | £3,360.00 |
| Freezer | 1 @ £1,400.00 | £1,400.00 |
| Cookers | 2 @ £2,100.00 | £4,200.00 |
| Dishwashers | 2 @ £1,120.00 | £2,240.00 |
| Coffee maker | 1 @ £2,2400.00 | £2,240.00 |
| Microwave ovens | 4 microwave ovens @ £140.00 | £420.00 |
| Toasters | 4 toasters @ £140.00 | £560.00 |
| Crockery & cutlery | 100 X crockery set @ £840.00 50 X drinking glasses @ £140.00 100 X cutlery set @ £168.00 | £840.00 £140.00 £168.00 |
| Cleaning materials/ containers | Sundry | £252.00 |
| TOTAL |  | £74,620.00 |
| Item [2] - other | Quantity/unit cost | Total |
| Duvets | 50 @ £35.00 | £1,750.00 |
| Covers/sheets | 50 @ £21.00 | £1,050.00 |
| Pillows + covers | 80 @ £24.00 + 100 @ £7.00 | £2,620.00 |
| Towels | 100 @ £16.80 | £168.00 |
| IT equipment | 4 PCs/laptops @ £1,400.00 | £5,600.00 |
| Projector/screen | 1 projector @ £1540.00 + screen | £1,540.00 |
| Interpretation | Management, design, production, installation. | £20,622.00 |
| TOTAL |  | £33,350.00 |

- Finance

7.1	Revenue costs pre-start up

7.1.1	As stated in paragraph 1.1.5, we anticipate that ‘start-up’ will be January 2026. This is the point at which customers begin to book accommodation and to stay. The pre-start-up period is reckoned to be from March 2022 until January 2026.

7.1.2	We have identified a number of tasks, which are best summarised as [not exclusively]:

- Activating the CIC to enable it to take on the responsibility of managing the renovation

- Ensuring that legal and financial transactions are in place for lease or sale of the property

- Managing a tendering process for the renovation programme

- Project managing the renovation programme alongside the architect, including managing invoices etc

- Reporting progress to funders, to the CIC and to the town council

- Developing IT systems

- Developing and delivering a community-based interpretation programme

- Developing and commencing a marketing programme

- Establishing management systems

- Recruiting staff

- Purchasing stock

- Developing a volunteer support network and working with partners to enhance and utilise the associated greenspace

- Working with partners to optimise the economic, cultural and social potential of the town

7.1.3	Appended to this business plan is a five-year income and expenditure forecast [Appendix 3]. We have based our figures on an analysis of outgoings from a number of establishments, mainly by interrogating Companies House and the Charity Commission annual returns. These figures should be treated with some caution, as they are often accounted for in different ways, and there is limited detail in such returns. it is therefore extremely difficult to derive costs in a precise way. The figures were initially based on 2020 returns. We have increased them by 40% for 2026, in line with increases in the interest rate, inflation and on a sample of more recent returns.

7.1.4	The figures are based on 36 bed occupancy. The possibility that two beds will be occupied by a manager need to be taken into account.

7.1.5	Assuming full-time recruitment at the outset, staff costs will be about £50,000.00 in year 1 including overheads. Reducing the time to 75% part-time for manager and assistant in year 1 would reduce the costs to 37,500.00. Reducing the time to 75% for the assistant alone would reduce the costs to about £33,500.00. The manager’s wage of about £30,000.00 presupposes that s/he will find their own accommodation. If space is provided, the wage may need to be adjusted in lieu of income foregone in room hire, which might be about £7,000.00 in year 1 and rising incrementally.

7.1.6	Marketing will be critical in the lead up to the opening of the facility. We estimate that this would cost in the region of £4,500.00.

7.1.7	Based on the above, we estimate that the overall annual outgoings will be approximately £129,864.00 including wages in year 1, rising to approximately £138,547.00 in year 5, based on a 2% incremental rise in interest rate.

7.1.8	On the basis of current evidence from occupancy returns [see chapter 4] we estimate that occupancy levels will be 30% in year 1, rising consistently over the following years to achieve optimal [55%] occupancy thereafter. Based on a 36-bed provision, an overall average charge of £30.00 per bed in 2026 and rising to £35.00 by 2030, we estimate the following income:

Year 1		£118,260.00			Year 4		£216,810.00

Year 2		£157,680.00			Year 5		£252,945.00

Year 3		£195,129.00

7.1.11	We expect to derive a small income from hirings, which will rise from £2,000.00 in year 1 to £3,800.00 in year 5.

7.1.12 We anticipate a shortfall of approximately £9,500.00 in year 1, assuming the figures are about right. This could be met by employing staff at 75-80% of full-time in the first year. Alternatively, revenue support might be sought for the first three years, tapering from 25% to 15% to 10% in the third year. This would be about £15,000.00 in year 1, £9,500.00 in year 2 and £6,500.00 in year 3. A third option would be to seek a bank loan to cover the period of shortfall.

7.1.13	According to Welsh government, the average spend per person per night on trips in Wales in 2021 was £55.50. The Covid pandemic is likely to have influenced this figure. [https://www.gov.wales/domestic-gb-tourism-statistics-overnight-trips-2021-html]. Such a figure would give a local spend of about £400,000.00 per annum.

8.	Governance issues

8.1	Yr Hen Stablau Machynlleth CIC

8.1.1	Machynlleth Town Council owns the Plas, the grounds and the Stables. Whilst it is the democratically elected representative of the community, and is a powerful advocacy body for its community, it has a number of social and economic challenges, including local health and transport, as well as amenity and environmental 	priorities.

8.1.2	As well as having limited capacity to manage an enterprise such as the one proposed, it is questionable that the town council is politically the most appropriate body to do so. 	The town council may also be vulnerable to liabilities that may better be borne by a charitable trust and company limited by guarantee, which is also better placed to seek funding.

8.1.3	A Community Interest Company [CIC] has been formed and registered at Companies House [number 14258327]. It comprises six directors, three male and three female. One of the directors is on a low income. One member runs his own business, and another works for a local authority in the heritage business. One is a retired doctor, another a teacher/trainer. One member has extensive experience in working in the natural heritage.

8.1.4	Its purpose will be to undertake the management of the restoration programme and the management of the building under lease from the current owners, Machynlleth Town Council. The Company’s Certificate of incorporation is at Appendix 2. It is expected that the CIC will agree a Memorandum of Understanding with the town council, setting out the roles and functions of each party.

8.1.5	In section 1.3 we listed the agreed broad objectives for the restoration and management of the Old Stables. These should be the objectives [as opposed to the objects] of the company, namely:

To restore this historic building as a community asset for the benefit of the people of Machynlleth, ensuring that:

- It reinforces the town’s social and environmental fabric

- It adds value to the town’s economy

- It supports the community’s health and wellbeing

- It retains the building’s architectural integrity

- It generates sufficient income to sustain itself into the future

8.1.6	It is expected that the company will agree a lease at such time as it is able to do so, and in the meantime is dormant.

Appendix 1

REPAIRS TO HEN STABLAU, MACHYNLLETH

GEORGE+TOMOS – PENSEIRI:ARCHITECTS Cyf. 01654700337

19-60 SPECIFICATION FOR REPAIR AND TEMPORARY WORKS TO;

‘YR HEN STABLAU’, PLAS MACHYNLLETH.

The purpose of the repair works is to allow safe access to carry out further survey work and assessments and to reduce the damage caused by weather and vandalism.

Generally, the repair should not exceed 33% of the element being repaired and should be on a like for like basis. Areas being repaired include:

C20 DEMOLITION

05 SURVEY:

Scope: Before starting deconstruction / demolition work, examine available information, and

carry out a detailed assessment of the affected area of works:

As specified, any repairs should not exceed 33% of the element being repaired.

- Temporary repairs to roof to reduce ingress of water from causing further damage

- Repairs to Timber Staircases to allow safe access to first floor areas.

- Repairs to first floors to allow safe access and future works.

10 EXTENT OF DECONSTRUCTION / DEMOLITION

- General: To limit the removal of any material to the bear minimum necessary to carry out

the repair. Protect adjacent areas from any damage caused by the repair works.

50 WORKMANSHIP

- Standard: Demolish structures in accordance with BS 6187.

- Operatives: Appropriately skilled and experienced for the type of work. Holding or in training to obtain, relevant Certificates of Competence.

- Site staff responsible for supervision and control of the work: Experienced in the assessment of the risks involved and methods of demolition to be used.

55 SITE HAZARDS

- Precautions: Prevent fire and/ or explosion caused by gas and/or vapour from tanks, pipes,

etc.

- Dust: Reduce by periodically spraying with an appropriate wetting agent, or contain.

- Lead dust: Submit method statement for control, containment, and clean-up regimes.

- Site operatives and general public: Protect from vibration, dangerous fumes and dust arising during the course of the Works.

60 ADJOINING PROPERTY

- Temporary support and protection: Provide. Maintain and alter, as necessary, as work

proceeds. Do not leave unnecessary or unstable projections.

- Defects: Report immediately on discovery.

- Damage: Minimize. Repair promptly to ensure safety, stability, weather protection and

security.

- Support to foundations: Do not disturb.

65 STRUCTURES TO BE RETAINED:

- Extent: All to be retained and protected.

- Parts which are to be kept in place: Protect.

- Interface between retained structures and deconstruction / demolition: Cut away and strip

out with care to minimise making good.

70 PARTLY DECONSTRUCTED / DEMOLISHED STRUCTURES:

- General: Leave partly removed or demolished items in a stable condition, with adequate

temporary support at each stage to prevent risk of uncontrolled collapse. Keep safe outside

working hours.

- Temporary works: Prevent overloading due to debris.

- Access: Prevent access by unauthorised persons.

71 DANGEROUS OPENINGS

- General: Provide guarding at all times, including outside of working hours. Illuminate during

hours of darkness.

- Access: Prevent access by unauthorised persons.

75 ASBESTOS CONTAINING MATERIALS – KNOWN OCCURENCES

- General: Materials containing asbestos are known to be present in the structures to be

demolished in the following locations: See attached survey

- Removal: See attached quotations

76 ASBESTOS CONTAINING MATERIALS - UNKNOWN OCCURENCES

- Discovery: Give note immediately of suspected asbestos containing materials when

discovered during deconstruction / demolition work. Avoid disturbing such materials.

- Removal: Submit statutory risk assessments and details of proposed methods for safe

removal.

78 UNFORSEEN HAZARDS

- Discovery: Give notice immediately when hazards, such as unrecorded voids, tanks,

chemicals, are discovered during deconstruction / demolition.

- Removal: Submit details of proposed methods for filling, removal, etc.

85 SITE CONDITION AT COMPLETION

- Debris: Clear away and leave the site tidy on completion.

90 CONTRACTOR’S PROPERTY

- Components and materials arising from the deconstruction/ demolition work:

Property of the Contractor except where otherwise provided.

Action: Remove from site as work proceeds where not to be reused or recycled for site use.

Note:

Items of importance are the documents and artefacts scattered throughout. As noted in

schedule of work, gather these and place in containers for client and safekeeping.

Record on site where items were found, include photographs.

G20 CARPENTRY

01 FIRST FLOOR REPAIRS:

Ascertain overall condition of area being repaired and agree with CA extent of work

and materials to be used to match the existing.

Carefully remove decayed sections of floorboards and joists, back to sound

material.

Carry out repair work with materials as similar as possible to the existing using the

same methods of connection, fixings, and support.

The timber should be match as closely as possible to the existing and be of a similar

species. i.e pitch pine could be matched with high grade Douglas fir.

STAIRS REPAIRS:

There are 4 staircases at varying levels of condition.

Ascertain overall condition of area being repaired and agree with CA extent of work

and materials to be used to match the existing.

Carefully remove decayed sections of floorboards and joists, back to sound material.

Carry out repair work with materials as similar as possible to the existing using the

same methods of connection, fixings, and support.

The timber should be match as closely as possible to the existing and be of a similar

species. i.e pitch pine could be matched with high grade Douglas fir.

Stair 1 – From the 7th tread upwards, the stair needs to be repaired to allow safe

access to the area on the first floor. Repair on a like for like basis and only

renew what is necessary. Use same materials and techniques.

Note. Roof repair required directly over to prevent

Stair 2. – Generally the upper treads show decay and require repair and replacement

of some sections. As with stair 1 only carry out what is necessary for safe

access, using the same methodology.

Stair 3. - As stair 2

Stair 4. – As stair 2.

02 TIMBER PROCUREMENT

- Timber (including timber for wood based products): Obtained from well managed

forests / plantations in accordance with:

- The laws governing forest management in the producer country or countries.

- International agreements such as the Convention on International Trade In

- Endangered Species of wild fauna and flora (CITES).

  - Documentation: Provide either:

- Documentation evidence (which has been or can be independently verified)

- regarding the provenance of all timber supplied, or

- Evidence that suppliers have adopted and are implementing a formal

- environmental purchasing policy for timber and wood-based products.

05 STRUCTURAL SOFTWOOD

- Grading standard: To BS 4978 or BS EN 14081-1, or other national equivalent and

so marked.

- Timber of a target thickness less than 100mm and not specified for wet

exposure: Graded at an average moisture content not exceeding 20% with no

reading being in excess of 24% and clearly marked as ‘DRY’ or ‘KD’ (kiln dried).

- Timber graded undried (green) and specified for installation at higher moisture

contents: Clearly marked as 'WET' or 'GRN'.

- Strength class to BS EN 338:

- Treatment:

10 UNGRADED SOFTWOOD

- Quality of timber: Free from decay, insect attack (except pinhole borers) and with

no knots wider than half the width of the section.

30 SELECTION AND USE OF TIMBER

- Timber members damaged, crushed or split beyond the limits permitted by their

grading: Do not use.

32 NOTCHES, HOLES AND JOINTS IN TIMBER

- Notches and holes: Position in relation to knots or other defects such that the

strength of members will not be reduced.

- Scarf joints, finger joints and splice plates: Do not use without approval.

35 PROCESSING TREATED TIMBER:

- Cutting and machining: Carry out as much as possible before treatment.

- Extensively processed timber: Retreat timber sawn lengthways, thicknessed, planed,

ploughed, etc.

- Surfaces exposed by minor cutting/ drilling: Treat with two flood coats of a solution

recommended by main treatment solution manufacturer.

40 MOISTURE CONTENT

- Moisture content of wood and wood based products at time of installation: timber

not more than:

- Covered in generally unheated spaces: 24%

- Covered in generally heated spaces: 20%

- Internal in continuously heated spaces: 20%

50 ADDITIONAL SUPPORTS

- Provision: Position and fix additional studs, noggings and/ or battens to support

edges of sheet materials, and wall/ floor/ceiling mounted appliances, fixtures, etc

shown on drawings.

- Material properties: Timber to be of adequate size and have the same treatment

as adjacent timber supports.

55 JOISTS GENERALLY

- Centres: To match existing and equal.

- Bowed joists: Installed with positive camber.

- End joists: Positioned about 50 mm from masonry walls.

65 JOIST HANGERS

- Material / finish: galvanised

- Size: To suit joist, design load and crushing strength of supporting construction.

70 TRIMMING OPENINGS

- Trimmers and trimming joists: Not less than 25mm wider than general joists.

H62 NATURAL SLATING

01 The roof is covered in bitumen and a mesh as part of earlier works to improve on

the original failing roof. The works intended at this stage is to reduce the ingress of

water and the damage it is causing to the building fabric. This work should be

deemed temporary since the roof will have to be entirely renewed when the main

building project proceeds.

03 ROOF SLATING

- Substrate: existing roof slates on timber battens/laths.

- Patch repair roof using slate to similarly match the existing.

- Head-lap (minimum): to manufacturers recommendations

- Fixing: ring shank nails and or lead straps to retain isolated repairs.

- Head-lap (minimum): to match existing

20 REMOVING EXISTING SLATING

- General: Carefully remove loose slates, battens, underlay, etc. with minimum

disturbance of adjacent retained slating.

- Undamaged slates: Set aside for reuse.

57 RIDGE

There are sections of missing ridge tiles that are causing problems and allowing

substantial ingress of water. To these areas, as a temporary measure, it is being

proposed to have proprietary metal flashings made. These will be mechanically fixed,

using SS screws that can easily be removed when the entire roof is renewed in the

future.

Material – Galvanized mild steel ridge cover flashing

Colour: The metal flashing is to be a mid/dark grey to blend with the existing roof

finishes.

60 MATERIALS AND WORKMANSHIP GENERALLY:

- Lead sheet: To, or complying with BS 1178, colour marked for thickness and weight.

- Cut, joint and dress lead neatly and accurately, to provide fully waterproof

coverings/flashings, free from ripples, kinks, buckling and cracks.

- Comply with BS 6915 and good practice as described in the latest editions of 'The Lead Sheet

Manual' published by the Lead Sheet Association, unless agreed otherwise.

- Do not use scribers or other sharp instruments to mark out lead and use solder only where specified.

- Ensure that finished leadwork is fully supported, adequately fixed to resist wind uplift but also

able to accommodate thermal movement without distortion or stress.

- Finishing: Apply to all visible lead a smear coating of patination oil, evenly in one direction and

in dry conditions.

62 IN SITU LEADWELDING: will not be permitted.

70 REPLACEMENT OF EXISTING LEAD must be carried out in small sections at a time to

reduce the risk of weather damage. Provide temporary waterproof coverings to prevent

damage to the existing base and building.

75 TIMBER FOR USE WITH LEADWORK:

- Planed, free from wane, pitch pockets, decay and insect attack except pinhole borers.

- Moisture content: Not more than 22% at time of covering.

- Preservative treatment: CCA as section Z12 and BWPDA Commodity Specification C8.

78 FIXING LEAD SHEET:

- Where not specified otherwise, secure top edge of lead with two rows of fixings, 25 and 50

mm from edge.

- Fix into timber substrates with copper clout nails to BS 1202: Part 2, not less than 20 mm

long, or stainless steel (austenitic) clout nails, not less than 19 mm long.

- Fix into concrete or masonry substrates with brass or stainless steel screws to BS 1210, not

less than 19 mm long, with washers and plastics plugs.

80 CLIPS:

- Generally, 50 mm wide where not specified to be continuous, length to suit detail.

- Lead: Cut from sheets of the same code as the sheet being secured, or

- Copper: Cut from 0.7 mm thick sheet to BS 2870, temper grade 1/4H, dipped in solder if

exposed to view, or

- Stainless steel: Cut from 0.38 mm sheet to BS 1449:Part 2, grade 304, terne coated if

exposed to view.

- Fix with two fastenings not more than 50 mm from edge of lead sheet. Clips welted around edges of sheets to be turned over 25 mm.

90 WEDGE FIXING INTO JOINTS/CHASES:

- Carefully rake out joint/chase to a depth of not less than 25 mm.

- Dress lead into joint/chase and fix with lead wedges at not more than 450 mm centres, at

every change of direction and with at least two for each piece of lead.

- Prepare joint/chase and apply sealant as section Z22.

Sealant: MASTIC

95 WEDGE FIXING INTO DAMP PROOF COURSE JOINTS:

- Carefully rake/cut out joint under damp proof course to a depth of not less than 25 mm.

- Dress lead into joint and fix with lead wedges at not more than 450 mm centres, at every

change of direction and with at least two for each piece of lead.

- Prepare joint and apply sealant as section Z22.

Sealant: MASTIC

M60 PAINTING/CLEAR FINISHING

To be read with Preliminaries/General conditions.

131 PAINT TO PREVIOUSLY PAINTED TIMBER – EXTERNAL SURFACES ONLY

Manufacture: Historic Linseed Oil primer, undercoat and paint from

Real Paint and Varnish Co. 01539 623662

Farrow and Ball 01202 876141

Craig and Rose Ltd. 01383 740000

Surface: ex timber.

Preparation: as clause 400& 440 and window specification

NOTE: Health and Safety Hazard – Correct procedures must be followed as enclosed

manufacturer’s recommendations

Prime where necessary before stopping with Linseed Oil Putty

Finishing coats undercoat and gloss to manufacturer’s recommendations

NOTE APPLICATION METHODS AND DRYING TIMES

GENERALLY

215 HANDLING AND STORAGE:

- Coating materials must be delivered in sealed containers, each clearly labelled with the brand

name, type of material and manufacturer's batch number.

- Wherever possible materials must be from one manufacturing batch. Inform the CA if

materials from more than one batch are to be used, store separately and allocate to distinct

parts or areas of the work.

- Store materials in accordance with manufacturer's recommendations. Use in order of

delivery and before expiry of any shelf life date.

280 PROTECTION:

- Adequately protect internal and external surfaces, fixtures and fittings which are not to be

coated, by covering with dust sheets, masking or other suitable materials.

- Exhibit 'Wet paint' signs and provide barriers where necessary to protect other operatives

and the general public, and to prevent damage to freshly applied coatings.

PREPARATION

400 PREPARATION GENERALLY:

- To BS 6150, Section 4.

- Materials used in preparation must be types recommended by their manufacturers and the

coating manufacturer for the situation and surfaces being prepared.

- Prevent or control exposure of operatives to dust, vapour and fumes exceeding occupational

exposure standards set in the current Health and Safety Executive (HSE) document EH40.

- Substrates must be sufficiently dry in depth to suit the coating to be applied.

- Remove efflorescence salts from surfaces. Repeat removal if efflorescence recurs.

- Clean off dirt, grease and oil from surfaces. If contamination of surfaces/substrates has

occurred, obtain instructions before proceeding.

- Smooth surface irregularities. Fill joints, cracks, holes and other depressions with

stoppers/fillers worked well in and finished off flush with surface. Abrade to a smooth finish.

- Apply oil-based stoppers/fillers after priming. Apply water-based stoppers/fillers before

priming unless recommended otherwise by manufacturer. Patch prime water based

stoppers/fillers when applied after priming.

- Remove dust and particles from dry abrasive preparation of surfaces.

- Remove residues from wet preparation of surfaces by rinsing with clean water, wiping and

allowing to dry.

- Ensure that doors, opening windows, etc, are 'eased' as necessary before coating. Prime any resulting bare areas.

420 FIXTURES: Before commencing work, remove surface mounted fixtures and fittings, set aside and replace on completion.

425 IRONMONGERY: Remove from surfaces to be coated and refix on completion. Do not

remove hinges unless instructed to do so.

440 PREVIOUSLY COATED SURFACES GENERALLY:

- Prepare in accordance with BS 6150, Section 6.

- When removing or partially removing coatings, use methods which will not damage the

substrate or adjacent surfaces or adversely affect subsequent coatings.

- Carefully remove all loose, flaking or otherwise defective areas to a firm edge.

- Completely remove alkali affected coatings.

- Where coatings are suspected of containing lead, obtain instructions before proceeding.

- Where substrates containing asbestos are revealed, obtain instructions before proceeding.

- Where significant rot, corrosion or other degradation of substrates is revealed, obtain

instructions before proceeding.

- Thoroughly clean retained coatings with appropriate detergent solutions or solvents to

remove all dirt, grease and contaminants. Abrade gloss coated surfaces when still wet to

provide a key.

- Apply additional preparatory coats to areas of partial removal to restore original coating

thickness. Abrade junctions to give a flush surface.

- Where coatings are completely removed, prepare surfaces as specified for uncoated surfaces.

461 PREVIOUSLY COATED TIMBER:

- Remove any degraded or weathered surface timber by wet abrading.

- Ensure that repairs to degraded substrate timber have been carried out with sound timber of the same species.

- Apply two coats of knotting to exposed resinous areas and knots and allow to dry.

622 TREATMENT OF ORGANIC GROWTHS:

- Remove all loose growths and infected coatings/decorations.

- Apply appropriate biocidal solution to growth areas and surrounding surfaces.

- Scrape or brush off all dead growth. Remove infected materials immediately to ensure that no

other areas become infected.

- Apply appropriate residual effect biocidal solution to inhibit re-establishment of growths.

- Biocides must be approved and registered by the Health and Safety Executive (HSE) and listed

in the current 'Reference Book 500', Part B, as surface biocides.

APPLICATION

700 UNSUITABLE CONDITIONS:

- Take all necessary precautions including restrictions on working hours, providing temporary

protection and allowing extra drying time, to ensure that coatings are not adversely affected

by climatic conditions during and after application.

- Prevent or control exposure of operatives to solvent vapour levels exceeding occupational

exposure standards set in the current Health and Safety Executive (HSE) document EH40.

- Unless it is specifically permitted by the coating manufacturer, do not apply coatings:

- To surfaces affect by moisture, frost or airborne dust.

- When the air or substrate temperature is below 5degC.

- When the relative humidity is above 80%.

- When heat is likely to cause blistering or wrinkling.

711 COATING GENERALLY:

- To BS 6150, Section 5.

- Do not use materials which show any patchiness or other defects when applied. Do not thin or intermix unless specified or recommended otherwise.

- Apply priming coats as soon as possible on the same day as preparation is completed. They

must be of adequate thickness and suit surface porosity.

- Apply coatings by brush or roller unless otherwise specified or approved.

- Keep brushes and equipment in a clean condition. Dispose safely of cleaning and waste

materials, do not pour into sanitary appliances or drains.

- Subsequent coats of the same pigmented material must be of a different tint to ensure that

each coat provides complete coverage.

- Apply coatings to clean, dry surfaces in accordance with the manufacturer's recommended

intervals between coats.

- Apply coatings evenly to give a smooth finish of uniform colour, free from brush marks, sags, runs and other defects. Cut in neatly and cleanly. Do not splash or mark adjacent surfaces.

- Adequately protect drying and completed work from damage.

760 VARNISHING: Thin first coat with white spirit in accordance with manufacturer's

recommendations. Brush well in avoiding aeration and lay off. Apply further coats of varnish,

rubbing down lightly between coats along the grain.

820 COMPLETION: Ensure that opening lights and other moving parts move freely. Remove all masking tape and temporary coverings.

Z10 PURPOSE MADE JOINERY

10 FABRICATION GENERALLY:

-Standard: to BS 1186-2.

Sections: Accurate in profile and length, and free from twist and bowing. Formed out of solid unless shown otherwise.

Machined surfaces: Smooth and free from tearing, wooliness, chip bruising and other machining defects.

- Joints: Tight and close fitting.

- Assembled components: Rigid. Free from distortion.

- Screws: provide pilot holes. Heads of countersunk screws sunk at least 2mm below

surfaces visible in completed work.

- Adhesives: Compatible with wood preservatives applied and end uses of timber

20 CROSS SECTION DIMENSIONS OF TIMBER:

- General: Dimensions on drawings are finished sizes.

- Maximum permitted deviations from finished sizes:

Softwood sections: To BS EN 1313-1

Hardwood sections: To BS EN 1313-2.

30 PRESERVATIVE TREATED WOOD:

- Cutting & machining: Completed as far as possible before treatment.

- Extensively processed timber: Retreat timber sawn lengthways, thicknessed, planed, ploughed, etc.

- Surfaces exposed by minor cutting and/or drilling: Treat as by the main treatment solution

manufacturer.

40 MOISTURE CONTENT

- Wood and wood-based products: maintained within range specified for the component during manufacturer and storage.

50 FINISHING:

- Surfaces: Smooth, even and suitable to receive finishes.

- Arrises: eased unless shown otherwise on drawings.

- End grain in external component: Sealed with primer or sealer as section M60 and

allowed to dry before assembly.

Z12 PRESERVATIVE TREATMENT

10 TREATMENT APPLICATION:

- Timing: After cutting and machining timber, and before assembling components.

- Processor: Licensed by manufacturer of specified treatment solution.

- Certification: For each batch of timber, provide a certificate of assurance that treatment has been carried out as specified.

20 COMMODITY SPECIFICATIONS:

Standard: Current edition of the Wood Protection Association (WPA) publication ‘Industrial

wood preservation specification and practice’.

25 PRESERVATIVE TREATMENT SOLUTION STRENGTHS / TREATMENT CYCLES:

General: Select to achieve the service life and to suit treatability of specified wood species.

30 COPPER-ORGANIC PRESERVATIVE TREATEMENT

- Solution:

- Manufacturer:

- Product reference:

- Colour:

- Application: High pressure impregnation.

- Moisture content of wood:

- At time of treatment: Not more than 28%.

- After treatment: Timber to be surface dry before using.

35 WATER-BASED ORGANIC PRESERVATIVE TREATMENT

- Solution:

- Manufacturer:

- Product reference:

- Application: High pressure impregnation.

- Moisture content of wood:

- At time of treatment: Not more than 28%

- After treatment: timber to be surface dry before use.

40 ORGANIC SOLVENT PRESERVATIVE TREATMENT:

- Solution:

- Manufacturer:

- Product reference:

- Application: Double vacuum + low pressure impregnation, or immersion.

- Moisture content of wood:

- At time of treatment: As specified for the timber / component at time of fixing.

- After treatment, timber to be surface dry before use.

45 WATER BASED MICROEMULSION PRESERVATIVE TREATMENT

- Solution:

- Manufacturer:

- Product reference:

- Application: Double vacuum + low pressure impregnation.

- Moisture content of wood:

- At time of treatment: As specified for the timber / component at time of fixing.

- After treatment, timber to be surface dry before use.

47 BORON COMPOUND PRESERVATIVE TREATMENT

- Solution:

- Manufacturer:

- Product reference:

- Application: High pressure impregnation:

- Moisture content of wood:

- At time of treatment: Not more than 28%.

- After treatment: Timber to be surface dry before using.

- Application: Vacuum + pressure impregnation.

- Moisture content of wood at time of treatment: As specified for the timber / component

at time of fixing.

Z20 FIXINGS/ADHESIVES

10 FIXINGS AND FASTENERS GENERALLY

- Integrity of supported components: Select types, sizes, quantities and spacings of fixings,

fasteners and packings to retain supported components without distortion or loss of support.

- Components, substrates, fixings and fasteners of dissimilar metals: Isolate with washers or

sleeves to avoid bimetallic corrosion.

- General usage: To recommendations of fastener manufacturers and/or manufacturers of

components, products or materials fixed and fixed to.

- Fixings: To be in straight lines, at regular centres.

25 FASTENER DURABILITY

- Materials: To have:

- Bimetallic corrosion resistance appropriate to items being fixed.

- Atmospheric corrosion resistance appropriate to fixing location.

- Appearance: Submit samples on request.

30 FIXING THROUGH FINISHES

- Penetration of fastenings and plugs into substrate: To achieve a secure fixing.

35 PACKINGS:

- Materials: Noncompressible, corrosion proof.

- Area of packings: Sufficient to transfer loads.

40 CRAMP FIXING:

- Fasteners: Fix cramps to frames with screws of same material as cramps.

- Fixings in masonry work: Fully bed in mortar.

50 PELLETING COUNTERSUNK SCREW FIXINGS

- Finished level of countersunk screw heads: Minimum 6 mm below timber surface.

- Pellets: Cut from matching timber, grain matched, glued in to full depth of hole.

- Finished level of pellets: Flush with surface.

55 PLUGGED COUNTERSUNK SCREW FIXING

- Finished level of countersunk screw heads: Minimum 6 mm below timber surface.

- Plugs: Glue in to full depth of hole.

- Finished level of plugs: Projecting above surface.

60 APPLYING ADHESIVES:

- Surfaces: Clean. Regularity and texture to suite bonding and gap filling characteristics of

adhesive.

- Support and clamping during setting: Provide as necessary. Do not mark surfaces of or

distort components being fixed.

- Finished adhesive joints: Fully bonded. Free of surplus adhesive.

GENERAL SPECIFICATION FOR TIMBER REPAIRS

Where decayed timber is to be removed to form a splice repair, the minimum amount of existing timber should be removed to allow an effective repair to be formed.

Always work new material to the line of the existing and avoid unnecessary trimming of the original timber. Repairs should follow any existing deformations in the line of the timber member being repaired.

When carrying out the repair, ensure that the structural integrity of the timber member is maintained and that the stair, joist and floorboards perform as originally designed and intended.

Where possible spliced repairs should be designed to ensure that the moisture is directed towards the outer face of the timber and that moisture does not lay on the repair joint. The length of the splice is governed by the section of the timber and the nature of the component being repaired and it should ensure an effective bond between the new and existing sections of timber.

Wherever possible, splice repairs should be formed which include mechanical fixings (ie timber pegs/dowels or non ferrous screw/pins) as well as glue. Screw or pin fixings should ideally be made from the inner face of the window.

Well seasoned timber should be used with the line and density of the grain (No .of growth rings) of the new timber matching the existing as closely as possible. Timber with shakes, fissures, warping, sapwood or knots should be avoided.

ANNEX 2 –

Restoration Methods and Safe Working

Defra - Advice Sheet Number 3.

Removing Paint-work

If removing lead paintwork, minimise non-essential occupancy in the work area.

Do not remove paint using methods that may create dry dust, lead fumes and other

debris.

- avoid sand papering

- avoid scraping

- avoid blast cleaning

To minimise exposure from dust and debris wear protective clothing, gloves and a face mask fitted with a respiratory protective device whose filter conforms to EN143 P2.

Final removal of paint residues to give a smooth surface should only be performed by wet abrasion with a water-proofed abrasive paper.

Bystanders should be kept out of the room being redecorated and any connecting doors adjacent to occupied areas should be kept closed and/or sealed with plastic sheets.

Remove furnishings wherever possible, cover surrounding surfaces to catch residues for subsequent safe disposal.

Disposal

Immediately on removal, place all paint residues and debris in a plastic container, e.g. a plastic bag, and seal securely for final disposal. Check with their local Environmental Health Officer and/or Waste Regulatory Authority when large amounts of lead-paint residues require disposal.

After work, the area should be thoroughly cleaned with water and detergent. Dust and loose debris should be collected using a vacuum cleaner fitted with high efficiency filters (P2 cartridge filter complying with EN143). Suitable vacuum cleaners conform to British Standard BS 5415. Domestic vacuum cleaners complying with this standard are available through electrical retail outlets; industrial cleaners are available through hire companies. Disposal of the debris should be in accordance with the guidelines in this advice sheet.

Small amounts of dust/debris may be removed using a brush provided the waste material has been thoroughly wetted first.

Disposable clothing, filters and brushes etc, used should be contained in a plastic bag with the other paint residues for subsequent removal.

After removal of lead paint and disposal of wastes, the exposed surfaces can be redecorated with an appropriate paint or coating system, used in accordance with manufacturers instructions.

Taking a break

Store protective clothing in a plastic bag during breaks in work, wash hands and exposed skin surfaces thoroughly before undertaking other activities especially eating, drinking, smoking or preparing food or drink.

Appendix 2

Appendix 3 – Land transfer and charge 2008

These are the notes referred to on the following official copy

Title Number CYM407054

The electronic official copy of the document follows this message.

This copy may not be the same size as the original.

Please note that this is the only official copy we will issue. We will not issue a paper official copy.

Appendix 4 – Community involvement and inclusion

| COMMUNITY INVOLVEMENT AND INCLUSION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| WHAT | WHO | AIM | OUTCOME | WHAT WE DID | WHAT WE’LL DO |
| Surveys Questionnaires | General public | Inform and test opinion | The general public will be aware and will have a say | Survey carried out in 2018 by Town Council. 147 responses |  |
| Speaking to people: Market day stall Trawl shops and businesses | General public Local businesses | Inform about project Gain support Gain information | The general public will be aware and informed | Ran market stall discussions during the Machynlleth market days on 13th November 2019; 22nd January 2020, and 11th March 2020. | Run a Market stall in spring 2023. Purpose to inform of progress and recruit individuals as volunteers and supporters |
| Public meeting/Open day | Any members of the public | Inform about the project | The general public will be aware and informed |  | Run a drop in event at the Plas in Spring 2023 |
| Media publicity | General public | Inform about the project and raise public interest and support | The general public will be aware. There will be publicity for the project and its funders | Cambrian News article 08.06.2022 | Cambrian News and other publicity outlets such as Y Blewyn Glas (papur bro Dyffryn Dyfi), local radio and Just in Time magazine. Talk on Mach Speak |
| Networks and Steering Groups | Representatives with a particular interest in the project. To include: - Machynlleth Enterprise Forum - Dyfodol Dyfi | Provide a conduit to the town community & advise/steer project | The project will be in touch with town management | Feasibility Study Network Group Nov 2019. 6 members Stables CIC established Spring 2022. 6 members of Board Meeting with Town Council 03.08.22 | This group ceased to exist after completion of Feasibility. Continue to up-date & involve the Board. Board will gradually assume more responsibility Continue to inform and work with Town Council through representative on Steering Group and CIC |
| Display about the project | Members of the public who use particular venues | Inform about the project | The general public will be aware and informed | Displayed at Dyfodol Dyfi Community Renewal event Sept 2022. Display in Plas foyer Oct to Dec 2022 | 2023 - 2024 Display will be used at Open Event, community events and meetings with local groups |
| Email | People already interested | Keep informed Get feedback on plans | Create a sound/varied base for support for the project. Continued input of ideas and commitment | 37 individuals signed as interested contacts at market stalls and events 2019/20 21 individuals attended workshops in Feb 2020 27 individuals signed as interested contacts at Dyfodol Dyfi event and Plas display Autumn 2022 | Continue to keep these people informed with a regular email update Add to interested contacts list through activities & events |
| Social Media | General public/specific interest groups | Keep informed Make new contacts Trawl information | The general public will be aware and informed Valuable new contacts made and ideas for further involvement |  | Make regular up-date posts on the Machynlleth Plas and Town Council Facebook pages. |
| Links to other local plans and initiatives | Machynlleth and Powys, planning initiatives and consultants Ecodyfi and the Dyfi Biosphere Tir Canol (previously Summit to Sea) area initiative | Ensure Old Stables plans link with other Machynlleth and area initiatives | Old Stables included in local planning and initiatives. Strengthen involvement with other initiatives. | Took part in Dyfodol Dyfi (Community Renewal) event Sept 2022 Liaison with Sam Lloyd-Clayton (Powys Town Centre Regeneration) during 2022 and Welsh Gov group visit to site autumn 2022 | Ongoing engagement with Dyfodol Dyfi Create Old Stables Facebook page Ongoing engagement with Powys Town Centre Regeneration (Transforming Towns) Ongoing engagement with Tir Canol, Ecodyfi and the Dyfi Biosphere |
| Online engagement with relevant businesses and organisations | Tourism/event related businesses | Ascertain demand for project and its viability | Provide a basis for viability of the project | In Summer 2022 a trawl of 32 tourism businesses/event organisers/tourism destinations was made. 22 gave positive responses in support of the Old Stables project (Detailed Report) | Continue to keep these businesses up-dated. Revisit the exercise in 2023 |
| Local group meetings | Members of groups/organisations | Widen public knowledge of project Trawl for possible use of Stables Trawl for people who want to be actively involved Be as inclusive as possible | Groups will be better informed and able to input ideas and commitment | Have identified some groups such as U3a/Mach Maethlon (growers)/Gerddi Bro Ddyfi/CAMAD and engaged with representatives | Extend to other groups/organisations Seek to involve through attending meetings with members. Identify individual volunteers who might be involved at various stages of the build and interpretation |
| Specialist interest meetings | People with interest/knowledge of relevant heritage (historical/architectural/natural) | Recruit special skills/knowledge base | Build information base and develop ideas | Have identified individuals who have skills or who have already worked on local heritage interpretation. Contacted individuals who are knowledgeable about the history of the Stables and related land use | Organise a workshop/s to gather ideas and create a skills base. Start to develop themes for heritage interpretation |
| Research | People from groups above | To gain detailed information on heritage topics and environmental issues related to the project | Provide wider and accurate information on which to base heritage interpretation and environmental interventions | See above Initial research work at MOMA Millennium project archive; National Library of Wales archive; Powys County Archive | Work with individuals and organisations to expand and authenticate research material. Encourage local individuals to learn and use research skills |
| Engage with secondary school (Ysgol Bro Hyddgen) | Specific topic/interest groups | Provide a structured and specific learning experience | Knowledge related to heritage aspects of the project Create a sense of ownership | Identified one professional and teacher project focused on bats/swifts using heritage buildings | Develop a relationship with the existing project with the idea of using the Stables as a case study site. Seek to establish a similar project related to architectural heritage or the history of using horses |
| Engage with youth group/s | Members of the Machynlleth youth community and Machynlleth Scout group | Provide a structured and specific learning experience Learn skills | Knowledge related to heritage aspects of the project Have new skills Create a sense of ownership Create a sense of inclusivity | Have identified a project to set up a Youth Club. Have links to Machynlleth Scout/Guide group Have links with local artists and facilitators | Potential to involve youth groups in temporary ‘graffiti’ project on builder’s ‘safe wall’, which could use themes related to the Stables. Develop a project with local community artists |
| Engage with wellbeing and health groups | People who will benefit from inclusion in wildlife/creative activity | To be inclusive To help with health issues through physical and mental involvement | Create a sense of ownership through inclusion in the project | Have established a link with Gerddi Bro Ddyfi, an organisation that delivers on health and well being through working in the garden and learning skills | Work with the Gerddi to develop a specific plan for involving some of their clients in work related to the Stables. |
| Work with local creators | People who can deliver aspects of interpretation | Utilise local creativity and skills Provide workshop leaders for engagement activities | Provide work for local people Draw on and utilise specific skills Include creative work in the building and in interpretation | Local creators have been involved with a digital town trail focused on the Owain Glyndwr Parliament Building. | Establish a group of creators with relevant skills. Work with them on initial projects that involve local people. Commission individual creators/makers to deliver specific aspects of the heritage interpretation. |
| Work with local skilled people | People and groups with building /garden/ growing/skills | Utilise local knowledge and skills | Provide work for local people Draw on and utilise specific skills in the work on the building and surrounding land | Initial talks with Gerddi Bro Ddyfi and some individual craftspeople | Develop a plan with the Gerddi to develop and manage the Stables land. Develop ideas for introducing local skills into the build work e.g., carpentry/iron work/masonry Collaborate with CAT and students on Sustainable building |
| Work with skills teachers | People (local and away) who might run courses at the Stables | Establish Stables as a skill learning centre | Provide work for skilled people Provide opportunities for learning and developing skills | Feasibility research included nearly 40 different skills courses run by centres such as Denmark Farm, Rural Skills Centre Wales, Acton Scott, Humble by Nature, Bodnant Food Centre. Many of these courses are residential. Have a list of potential local skilled people who might want to deliver courses. | Identify people who might run residential courses and create an outline plan for first 3 years. |
| Create opportunities for trainees | Young people who want to learn relevant skills | To use the project to increase number of people with skills To work with organisations such as CAT | To give work/skills opportunities to young people | Initial discussion with CAT staff and Geraint Roberts (historic architecture specialist) Initial research into links with historic building training projects e.g., Tywi Centre | Write training into the builder’s contract. Develop work with CAT (Centre for Alternative Technology) to involve their students Work with Cadw and Tywi Centre |
| Involve local makers | People who can provide specific items for the building and surrounding land | To use local skills | Provide work for local makers |  | Research appropriate local makers |
| Overall tourism and heritage interests | Work with other tourism and heritage projects | Ensure understanding and appreciation of the heritage value of the Old Stables | Integration into the wider heritage offer – a gem hidden in plain view. 1948 given to the town. Has never been used to the benefit of the town. | Initial discussion in 2019 with Mid Wales Tourism and with Canolfan Owain Glyndwr | Develop existing links |

Appendix 5 – Five-year income/expenditure forecast

Appendix 6 – Machynlleth venues/spaces

| Machynlleth Venues and Spaces |  |  |
| --- | --- | --- |
| Venue Business/Organisation | Description | Comments |
| Canolfan Owain Glyndwr Centre | The Centre is a multi roomed space in the centre of Machynlleth. It is managed by a CIC. It focuses on Welsh language events and activities. There is a franchised café and outdoor area. Y Senedd-dy is a separate but attached building. It includes a bookshop and exhibition about Owain Glyndwr and local history. | At April 2022 the Centre and Senedd-dy is waiting for the result of an application for funds to improve facilities at the Centre. It has acquired funding to create a new digital historical exhibition and town trail. Activities 1 With other Machynlleth venues it hosts a 2 day festival, Gŵyl Pethau Bychan, (April 8-10). This includes folk music, storytelling and workshops and attracts people from outside the area. 2 Hosts a Welsh language community choir (Thursdays) 3 Hosts Welsh and other musical events 4 Venue for Iuenctid Machynlleth Youth Form 5 Comedy Festival venue |
| Senedd-dy | Adjacent to Canolfan Glyndwr and part of the listed building | Part of the space is a bookshop run by Penrallt Bookshop. The space is available for meetings/events. Activities 1 Penrallt literary events 2 Venue for Amdani Literary Festival activities 3 Cȏr Cymraeg y Canolfan |
| MOMA Machynlleth | MOMA is a well established venue for significant art exhibitions, music and literary events throughout the year. It is in a converted chapel with additional sophisticated architecturally designed exhibition spaces in the centre of Machynlleth. | MOMA is run by professional staff but is manned by mainly volunteers and has a café franchise. Activities 1 Art exhibitions and associated events in 5 separate spaces 2 Regular musical events 3 2-week Music Festival in August, which features mainly classical music with various fringe events and lecturers. 4 Provides performance space for other events, such as the Comedy Festival, Amdani and El Sueno Existe. 5 Comedy Festival venue |
| Plas Machynlleth | The Plas is central to Machynlleth. Owned by the Town Council, it is the former residence of the Londonderry family and is now mainly offices and meeting rooms. | It has several spaces that are used for performances and hosting events, such as the Comedy Festival, the Climate Festival and repair and share workshops. Activities 1 Artists’ work spaces 2 Café 3 Offices 4 Large meetings 5 Festivals and large events 6 Musical and performance events 7 Activities such as yoga sessions 8 Comedy Festival venue |
| The Wynnstay Hotel | Town centre hotel and restaurant with a small performance space | Hosts sessions for Gŵyl Pethau Bychan and Amdani Literary Festival Comedy Festival venue |
| The Bowling Club | Members club with meeting space, kitchen and bar | Used by variety of local groups. Activities 1 Mach Print Club/Clwb Argarffu Mach. Occasional dates 10-4. £40 with materials & refreshments 2 RNID Drop in sessions (for people with hearing issues). Every 1st Friday of the month 3 Venue for Machynlleth Gardening Club 4 Venue for Dyfi u3a Machynlleth (University of the 3rd Age). Monthly meetings 5 Venue for meetings of local groups 6 Comedy Festival venue |
| Popty Clai (café) | Small café in main street | Activities 1 Rise and Rave Wednesdays 8-9.30 2 Welsh language chat sessions 3 Small art exhibition space |
| St. Peter’s Church | Parish church in town centre. | The church has converted a mezzanine space to a meeting/workshop space with kitchen Activities 1 Circle Dancing on Fridays 7.30 – 9.30 2 Yoga 3 Mother and Toddler group |
| Ysgol Bro Hyddgen | A bilingual all age school situated on the edge of Machynlleth town | The school has the usual classroom facilities and a large hall Activities 1 Venue for annual pantomime |
| Taj Mahal Community Hub | The Taj Mahal was previously an Indian restaurant on Penrallt St. It has been given for community use with 6 months free rent and the possibility of long-term rental or community purchase. | It has large downstairs and upstairs spaces and a kitchen. Activities 1 Food surplus centre run by Arbed Bwyd Machynlleth Food Service. 2 Energy advice through Ecodyfi (Wednesdays) 3 Monthly Board Games session |
| Machynlleth Library | The library is situated on one of the main streets and is currently open on most days. | Holds occasional workshops 1 Creative writing |
| Leisure Centre | The leisure centre is central to the town and near to the Plas and the Stables. It is run by a private leisure company | The centre has spaces that vary in size and character. As well as the regular leisure activities it occasionally provides space for other types of event, such as the Comedy Festival |
| Gerddi Bro Ddyfi | The Gerddi is an outdoor area in the Plas grounds. | The organisation manages an outdoor garden area and works with volunteers and people with disabilities. Gerddi have indicated their interest in running residential courses at the Old Stables Lodge Activities 1 Regular weekly gardening sessions 2 On site courses and workshops 3 Occasional public open events |
| Plas Talgarth | A privately owned spa and holiday venue situated at Pennal, about 4 miles from Machynlleth | Plas Talgarth has chalet accommodation for residential courses plus a spa and café that is open to visitors. Activities 1 Yoga Retreats – 2 days with residential option. Cost of course from £150 - £250 depending on income of participant from under £12k to over £26k. Accom: £22.50 shared room/self catering 2 Beginners/Intermediate Yoga Courses – 6 weeks Mondays 6-7.15. £42 for course |
| CAT (Centre for Alternative Technology) | A major visitor and course delivering centre about 5 miles north of Machynlleth that also offers consultancy services | CAT offer professional and recreational courses in a range of subjects that include various rural skills, sustainability topics and rural management. The Stables would need to avoid clashes of interest. CAT can provide accommodation but also rely on local accommodation. The Centre has a variety of interior and exterior spaces for workshops and events. |
| Plas Dolguog Country Hotel | A 17th century country house hotel about 3 miles from Machynlleth | Open from spring 2023 for weddings, conferences, events B&B – quality en suite rooms and a guest house Bar, restaurant, conference facilities |
| Dyfi Wildlife Centre | A visitor centre and wildlife experience about 3 miles south of Machynlleth. | Includes a café, shop, various interpretation spaces on two levels and a separate Osprey viewing observatory. Has a café; a cwtch or small room for private meetings; a large space for talks and events; a classroom for about 30 people. |
| Village Halls | There are at least 6 village halls within a 6–8-mile radius of Machynlleth | Most of the village halls offer space for meetings and activities. They usually have a kitchen facility. They are often used by groups that are not based in the immediate vicinity but who find the facilities suitable and the hiring charge acceptable. |
| The activities listed for the various venues are not comprehensive. Most venues vary activities and are likely to be extending them in the future. |  |  |

http://www.walescoastpath.info/meirionnydd-accommodation.html

West Environmental Report J03054: ‘Asbestos Register based on a Demolition Survey of Y Plas Machynlleth’. 12 March 2020

Grace & Howe: ‘Y Plas Old Stable Block. Structural Condition Report.’ 14 April 2020

https://coflein.gov.uk/en/site/265185/details/plas-machynlleth-garden-machynlleth

http://orapweb.rcahms.gov.uk/coflein/C/CPG342.pdf

Interpretation guidance | The National Lottery Heritage Fund

Welsh Government. Statistics for Wales: https://gov.wales/docs/statistics/lsoamaps/lsoa.htm

https://statswales.gov.wales/Catalogue/Community-Safety-and-Social-Inclusion/Welsh-Index-of-Multiple-Deprivation/WIMD-maps-2019

https://statswales.gov.wales/Catalogue/Community-Safety-and-Social-Inclusion/Welsh-Index-of-Multiple-Deprivation/WIMD-2019/welshindexofmultipledeprivation2019-by-rank-decileandquintile-lowerlayersuperoutputarea

https://en.powys.gov.uk/article/4898/Adopted-LDP-2018

See also Powys Council’s Supplementary Planning Guidance ‘Conservation Areas’ Consultation Draft 2019. https://powys.moderngov.co.uk/documents/s41536/CONSULTATION%20DRAFT%20Conservation%20Areas%20SPG%20July%202019.pdf

See https://en.powys.gov.uk/article/5860/Conservation-area-boundaries

Planning Policy Wales [2019] p13.

https://gov.wales/sites/default/files/publications/2019-02/spsf-2-individual-role-public-bodies.pdf

Wales Tourism Alliance https://www.wta.org.uk/

Visit Wales. Tourism Profile – Mid Wales 2017 – 2019. Summary of tourism trends for the Mid Wales region. Velu, J. 2021.

See https://www.wgtn.ac.nz/sgees/about/staff/pdf/Morrisonand-BeerConsumptionandenvironment.pdf and Ballew, M., Marlon, J., Rosenthal, S., Gustafson, A., Kotcher, J., Maibach, E., & Leiserowitz, A. (2019). Do younger generations care more about global warming? Yale University and George Mason University. New Haven, CT: Yale Program on Climate Change Communication.

See https://www.youtube.com/watch?v=7dYrmQS4C5o&t=73s